- GitHub Migration - Test Strategy Plan

- Contents

- 2.	Overview	1

- 3.	Overall Quality Test Vision	1

- 4.	3. Test Objectives	1

- 5.	4. Scope of the Full Migration Test	2

- 4.1 Full repository inventory	2

- 4.2 Organization configuration emulation	2

- 6.	5. Test Environment	3

- 5.1 HCSC test organization	3

- 5.2 IAM test baseline	3

- 7.	6. Runner and Networking Test Strategy	3

- 6.1 GitHub-hosted/public runners	3

- 6.2 Azure private-networked GitHub runners	3

- 6.3 Self-hosted runners	4

- 6.4 Current self-hosted runner examples to cover	4

- 8.	7. Dependencies and Responsibilities	5

- 7.1 HCSC dependencies	5

- 7.2 HS dependencies	5

- 7.3 Joint dependencies	5

- 9.	8. Entry Criteria	5

- 10.	9. Test Execution	6

- 11.	10. Validation Model	6

- 10.1 100% migration accounting	6

- 10.2 Deep risk-based validation	7

- 12.	11. HS Developer Functional Test	7

- 13.	12. Logging and Evidence	7

- 14.	13. Defect Management and Retest	8

- 15.	14. Known Failure Scenarios to Exercise/Observe	8

- 16.	15. Exit Criteria	8

- 17.	16. Test-to-Production Runner Decision	9

- 18.	17. Test Deliverables	9

- 19.	18. Production Readiness Decision	10

- 20.	19. Critical Path for the Test	10

# Overview

- Migration è ELEKS validaton è UAT/Prueba usuarios

- This Test Strategy Plan describes quality testing activities performed by ELEKS and the HS/HCSC users on the end-to-end Test Full Migration.  Its validation is mandatory before the final production migration.

- The Test Full Migration migrates the HealthSpring (HS) GitHub Production organization into a temporary organization in HCSC GitHub Enterprise Production.

- The test is a full-scale production simulation: it migrates the complete HS repository list into a temporary HCSC test organization, transferring the migration-relevant HS organization and repository configuration, while applying HCSC-specific target controls where the final operating model intentionally differs from HS.

- The purpose of this activity is the quality control of the migration process: validates the actual GEI (GitHub Enterprise Importer) process, custom automations, manual remediations, IAM readiness, runner/networking architecture, functional behavior, evidence collection, timing, and operational procedures before the final cutover.

# Overall Quality Test Vision

- HCSC IAM coordination → HS users retain existing accounts → HCSC custom authorization model prepared → HCSC Test organization prepared → cloned runner/network infrastructure validated → full repository migration → custom/manual remediation → automated validation → HS developer testing → defect remediation → production readiness decision → final migration → functional validation → source archive

- GEI process completion is an intermediate milestone, not the test exit condition. The test is only successful when the destination can be shown to operate with the intended HCSC authorization, runner, networking, secrets, package, integration, and security model.

# Test Objectives

- Migrate 100% of the in-scope HS repository inventory to the HCSC test organization.

- Exercise the same GEI workflow and migration controls intended for the final migration.

- Exercise all applicable custom migration scripts and manual post-migration procedures.

- Recreate or emulate migration-relevant HS organization/repository configuration in the HCSC test organization.

- Validate the HCSC-specific IAM and authorization model.

- Validate the designated existing unused HS Azure VNet for GitHub private runners.

- Validate two cloned self-hosted runner VMs (production and development patterns) without interrupting the existing HS production/dev runners during test.

- Gather and validate GEI, GitHub Actions, custom-script, API, and runner logs.

- Identify migration defects, permission gaps, API/rate-limit behavior, networking/security issues, configuration gaps, and manual-process weaknesses.

- Allow a controlled group of HS developers to perform functional testing against their actual migrated repositories.

- Measure execution duration and identify critical-path constraints for the production cutover.

- Update scripts, configuration, troubleshooting guidance, and the Migration Runbook based on test findings.

- Evaluate Test Exit gate.

# Scope of the Test Full Migration

## Full repository inventory

- Repository existence, visibility, archived state and default branch.

- Git history, branches, tags, releases, pull requests and issues as supported by GEI.

- GitHub Actions workflows and reusable workflow references.

- Teams and repository access relationships.

- Rulesets and classic branch protection were applicable.

- Actions variables and custom properties.

- Environments and related controls.

- Secrets names/scopes and restoration process.

- Packages and package consumers/producers.

- Webhooks, deploy keys, GitHub Apps and external integrations.

- Runner groups, labels and workflow-to-runner dependencies.

- OIDC/external workload identity dependencies requiring target-side remediation.

## Organization configuration emulation

- The HCSC temporary organization should emulate the HS migration-relevant organization state as closely as technically practical. The HS target organization will adopt the HCSC governance rules.

| Area | Test expectation |
| --- | --- |
| GEI-supported content | Migrate through the approved GEI organization-to-organization workflow. |
| Org rulesets / Actions variables / custom properties | Export from HS and apply to HCSC using the migration automation. |
| Secrets | Exercise the GitHub Rest API encryption Secret feature CyberArk-backed import/restore process; validate names, scopes and functional consumption. |
| Packages | Execute applicable package migration tooling and validate availability/consumption. |
| Repo configuration | Execute supported custom automation and record manual gaps. |
| Teams/access | Reconcile to the HCSC target authorization model; do not treat HS IAM as a migrated asset. |
| GitHub Apps / OAuth / IP / audit / webhook secrets | Exercise the defined partial/manual procedures and capture evidence. |
| OIDC / external trust | Inventory and validate target trust changes for workflows using workload identity. |

# Test Environment

## HCSC temporary organization

- Create a temporary GitHub organization inside the HCSC GitHub Enterprise.

- Apply the HCSC Enterprise policies required to make the test representative of the final target.

- Configure the organization for GEI, GitHub Actions, required Apps, security controls and auditability.

- Provide access to the migration team and the selected HS developer test group.

- Keep the test organization isolated from the final production destination so the final migration can start from a clean approved state.

- Retain logs/evidence before the temporary organization is removed or reset.

## IAM test baseline

- HS users retain their existing individual accounts. HCSC prepares a custom authorization model to replace the current HS APP ID authorization approach.

- Use the HS Okta groups/members raw inventory as a baseline/reference for access requirements.

- Identify the HS users participating in test UAT and their required organization/team/repository permissions.

- Configure the HCSC-specific authorization approach for the test organization.

- Validate that users can access only the expected repositories and functions.

- Record access gaps as test defects and update the final authorization mapping.

# Runner and Networking Test Strategy

- Runner validation is a mandatory part of the test because repository migration can succeed while CI/CD remains unusable. The revised strategy avoids disrupting the currently used HS runner infrastructure during test by cloning the relevant runner and networking environments.

## GitHub-hosted/public runners

- The HCSC-side public/GitHub-hosted runner configurations already prepared should be reused for the test where they match the required workflow patterns.

- Validate runner groups, labels and organization access.

- Validate representative workflows that use these runners.

- Confirm capacity and policy behavior under test load.

- Record any repository-specific bindings that can only be completed after destination repositories exist.

## Azure private-networked GitHub runners

- For the Full Migration Test, an existing unused HS Azure VNet will be used to validate GitHub private runners with the HCSC temporary organization. This avoids impact to the VNet currently supporting HS production workloads.

- HS VNet to be used: TBD - HS/HCSC to provide VNet name.

- Configure the VNet for the HCSC GitHub temporary organization/private runner configuration.

- Validate required routing, DNS, firewall, proxy, subnet and private connectivity.

- Execute migrated workflows that require private connectivity and validate access to required HS/internal resources.

- Record workflow and connectivity evidence.

- After testing, determine whether this VNet can be retained for the final HCSC private-runner configuration.

## 6.3 Self-hosted runners

- Two cloned HS VMs will be used during the Full Migration Test so production and development runner configurations can be validated independently without disrupting the current HS runners.

- Production runner clone VM: TBD - HS to provide VM name. It will emulate the existing HS production self-hosted runner.

- Development runner clone VM: TBD - HS to provide VM name. It will emulate the existing HS development self-hosted runner.

- Configure both VMs with the required runner software, tools, certificates, proxy/network configuration and dependencies.

- Register both cloned runners with the HCSC temporary organization and recreate the required production/dev runner groups and labels.

- Validate migrated workflows against each runner and keep the current HS production and development runners operational during the Full Migration Test.

- After testing, determine whether the cloned runners can be retained for final migration/production or whether the existing HS runners will be transitioned during final cutover.

## 6.4 Current self-hosted runner examples to cover

| Runner | Runner group / labels | Test expectation |
| --- | --- | --- |
| usmg-prod-RAES-windows-runner-01 | prod-raes-windows; ssis-org-windows-production-runner; self-hosted; Windows; X64 | Use the cloned PROD VM (name TBD) registered to HCSC and test the production runner pattern. |
| usmg-dev-RAES-windows-runner-01 | dev-raes-windows; ssis-org-windows-non-production-runner; self-hosted; Windows; X64 | Use the cloned DEV VM (name TBD) registered to HCSC and test the non-production runner pattern. |

# Dependencies and Responsibilities

## HCSC dependencies

- Provide destination GEI credentials/permissions and required Enterprise/org administrative access.

- Implement enough of the HCSC custom authorization model to test selected HS users and repository access.

- Create/approve destination runner groups, labels and access policies.

- Prepare/approve the designated existing unused HS VNet for HCSC private-runner testing.

- Provide/approve two cloned self-hosted runner VMs for the production and development test patterns.

- Provide representative GitHub Apps/security controls/enterprise policies required for a production-like test.

- Provide GitHub Admin, IAM, Networking/Platform and Security SMEs during execution and defect review.

- Approve the final runner/network approach after the Full Migration Test.

## 7.2 HS dependencies

- Provide the complete source repository inventory/manifest and source organization access.

- Provide SSO-authorized source credentials with the scopes required by the migration tooling.

- Provide self-hosted runner inventory, groups, labels, OS/tool baseline and workload dependencies.

- Provide required internal endpoints, DNS, proxy, firewall and application connectivity requirements.

- Provide package inventory and package migration/validation requirements.

- Identify GitHub Apps, webhooks, deploy keys, OIDC and other external integration dependencies.

- Nominate representative HS developers and application/repository owners for functional testing.

- Keep current HS runners available during test and support comparison/troubleshooting.

## 7.3 Joint dependencies

- Agree the test window, freeze expectations and test communications.

- Agree the production-like HCSC policy baseline to apply to the test organization.

- Agree runner/network test cases and required internal destinations.

- Agree the HS developer UAT group and expected repository permissions.

- Agree defect severity, ownership and retest process.

- Agree evidence location and production-readiness sign-off process.

## 7.4 Responsibility Matrix

- This matrix identifies the primary team responsible for each major Full Migration Test activity and the teams expected to provide support.

| Activity | Responsible | Support |
| --- | --- | --- |
| HCSC temporary organization | HCSC GitHub Admin | ELEKS |
| IAM / test user access | HCSC IAM | HS / ELEKS |
| Full GEI migration | ELEKS | HCSC GitHub Admin |
| Custom migration scripts / remediation | ELEKS | HCSC / HS |
| Existing unused VNet preparation | HS/HCSC Networking | GitHub Admin |
| Two cloned self-hosted VMs | HS Infrastructure | HCSC / ELEKS |
| Runner registration/configuration | HCSC GitHub Admin | HS / ELEKS |
| Runner/network connectivity validation | HS/HCSC Networking | ELEKS |
| Automated migration validation | ELEKS | HCSC / HS |
| Developer functional testing | HS Developers | ELEKS / HCSC |
| Defect remediation | Assigned defect owner | Relevant teams |
| Exit Gate / readiness decision | HCSC / Project Leads | HS / ELEKS |

# Test Entry Criteria

- HCSC test organization was created.

- Complete HS repository manifests approved.

- Source and destination GEI credentials are validated.

- Migration workflow and custom scripts are versioned and ready.

- Source baseline/inventory captured.

- HCSC IAM test authorization is available for selected HS users.

- Public runner configuration ready where applicable.

- Existing unused HS VNet identified (name: TBD), prepared for HCSC private-runner testing and connectivity prechecked.

- Production cloned VM (name: TBD) and development cloned VM (name: TBD) provisioned/registered and basic connectivity prechecked.

- HS developers participating in functional testing identified.

- Developer Functional Test Matrix prepared with test owners and estimated execution times.

- Full Migration Test window confirmed, allowing approximately 24 hours for the full migration workflow plus validation time.

- Required package tooling/credentials available.

- Known manual-gap runbooks have owners and validation steps.

- Logging/evidence repository/location defined.

- Rollback/cleanup approach for the test environment agreed.

# Test Execution

- Freeze and capture the HS source baseline used for comparison.

- Validate HCSC test organization, IAM access, Enterprise policies and administrative permissions.

- Validate the designated HS VNet and both cloned self-hosted runner VMs before migration.

- Execute the full GEI organization-to-organization migration for the complete repository list.

- Capture GEI migration IDs, workflow run IDs, logs, warnings, failures, duration and retry behavior.

- Execute organization-asset replay for rulesets, Actions variables and custom properties.

- Execute secrets migration process.

- Execute package migration tooling for applicable ecosystems.

- Execute repository-level custom automation and documented manual remediation.

- Reconcile teams/access using the HCSC target authorization model.

- Perform required GitHub App, webhook, deploy-key, environment, OAuth/IP/audit and OIDC remediation/testing.

- Run automated source-vs-target validation across the full repository inventory.

- Execute representative GitHub Actions workflows across all critical runner/label/network patterns.

- Open the test organization to the selected HS developer test group.

- Execute developer functional/UAT test cases.

- Review logs and defects jointly with HCSC/HS SMEs.

- Fix scripts/configuration/runbook steps and retest failed scenarios.

- Produce the final test report and production readiness decision.

# 10. Validation Model

## 10.1 100% migration accounting

- Every in-scope repository must receive a recorded result.

| Control | Expected result | Evidence |
| --- | --- | --- |
| Repository migration status | 100% of in-scope repos accounted for as pass/fail/exception | GEI logs + migration report |
| Destination repository existence | Expected target repositories exist | API inventory/diff |
| Default branch / branches / tags | Matches expected source state | Automated validation output |
| PRs/issues/history | GEI-supported history preserved | Automated counts + deep sample |
| Org/repo configuration | Expected automated/manual state present | Config reconciliation report |
| Secrets | Expected names/scopes restored; functional consumers work | Secrets report + workflow test |
| Packages | Required packages/versions accessible | Package validation evidence |
| Teams/access | HCSC target authorization behaves as designed | Access reconciliation + UAT |
| Runner dependencies | All critical runner patterns validated | Workflow run evidence |

## 10.2 Deep risk-based validation

- Large/complex repositories, including known outliers.

- Repositories with high branch/tag/PR/issue volume.

- Business critical applications.

- Each distinct runner label/group pattern.

- Private-network-dependent workflows.

- Self-hosted runner workflows.

- Workflows consume secrets or packages.

- Environment approvals/protection rules.

- Cross-repository reusable workflows/actions.

- GitHub Apps/webhooks/deploy keys.

- OIDC or service-principal authentication.

- Repositories with known manual migration gaps.

# HS Developer Functional Test

- A controlled group of HS developers should test the HCSC test organization after technical validation. They should use actual migrated repositories relevant to their work.

- Authenticate and access the HCSC test organization with existing individual accounts.

- Confirm expected repository visibility and permissions.

- Clone/fetch a migrated repository.

- Create a test branch, commit and push.

- Create and review a pull request where permitted.

- Trigger representative GitHub Actions workflows.

- Confirm that the expected runner group/label is selected.

- Confirm private network workflows reach required internal services.

- Confirm workflows can consume restored test secrets and required packages.

- Validate reusable workflow/action references.

- Validate environment approvals and deployment controls where applicable.

- Validate representative external integrations/authentication.

- Record PASS/FAIL, evidence and comments for each test.

- The matrix below records which migrated repositories/workflows are tested by HS developers, who perform each test, the expected result, estimated execution time and result.

| Test | Repository / Workflow | Responsible | Expected Result | Est. Time | Result |
| --- | --- | --- | --- | --- | --- |
| Repository access | TBD | TBD | Correct access/permissions | TBD | TBD |
| Clone / fetch / push | TBD | TBD | Git operations succeed | TBD | TBD |
| Pull request | TBD | TBD | PR can be created/reviewed | TBD | TBD |
| Production self-hosted runner | TBD | TBD | Workflow runs on cloned PROD VM | TBD | TBD |
| Dev self-hosted runner | TBD | TBD | Workflow runs on cloned DEV VM | TBD | TBD |
| Private runner | TBD | TBD | Workflow executes using private connectivity | TBD | TBD |
| Secrets / packages | TBD | TBD | Required dependencies are consumed | TBD | TBD |
| Internal connectivity | TBD | TBD | Required HS/internal endpoint reachable | TBD | TBD |
| Environment / integration | TBD | TBD | Expected controls/integration work | TBD | TBD |

# Logging and Evidence

- GitHub Actions workflow runs IDs and logs.

- GEI migration IDs and logs.

- Source and destination repository inventory snapshots.

- Custom-script logs for secrets, packages and configurations.

- GitHub API warnings/errors and rate-limit events.

- Runner registration/readiness and workflow scheduling evidence.

- Private network connectivity test evidence.

- IAM/access reconciliation evidence.

- HS developer UAT results.

- Manual remediation checklist and operator evidence.

- Defect records, root-cause notes, fixes and retest evidence.

- Execution duration by major stage.

- Final source-vs-target reconciliation report.

# Defect Management and Retest

| Severity | Definition | Effect |
| --- | --- | --- |
| Critical | Data loss, systemic access/security failure, or condition that makes final migration unsafe. | Blocks readiness. |
| High | Critical workload/repository/runner/integration unusable without acceptable workaround. | Blocks affected scope unless formally accepted. |
| Medium | Non-critical issues with workaround and owned remediation. | May proceed with condition. |
| Low | Minor/cosmetic/non-operational issues. | Does not block readiness. |

- Each defect should record repository/application, test step, expected result, actual result, log/evidence reference, severity, owner, root cause, corrective action, retest result and final status.

# Known Failure Scenarios to Exercise/Observe

- GEI incomplete/missing repository behavior and safe rerun.

- Large repository/archive timeout behavior.

- API rate limiting / HTTP 502-503 retry behavior.

- Proxy/network failures to GitHub or migration archive endpoints.

- Expired/incorrect PAT scopes or SSO authorization.

- Ruleset/variable/custom-property replay warnings or conflicts.

- Missing destination secrets before CyberArk restoration.

- Runner label mismatch or unavailable runner.

- Private runner unable to reach internal dependency.

- Cross-org workflow reference still pointing to HS.

- OIDC subject/trust mismatch after org name changes.

# Full Test Timeline

- The Full Migration Test is planned as a simple five-day execution window. The full migration workflow itself is estimated to take approximately 24 hours; additional remediation/retest time may be required if blocking defects are found.

| Day | Main Activities | Owner / Time |
| --- | --- | --- |
| Day 0 - Readiness | Confirm temporary org, IAM, unused VNet, PROD/DEV cloned VMs, runner registration, credentials and GO/NO-GO. | Owner: TBD Time: TBD |
| Day 1 - Full Migration | Capture source baseline, start full GEI migration for the complete repository inventory, monitor and collect logs. | ELEKS ~24 hours |
| Day 2 - Migration Validation | Review migration results, execute custom scripts/manual remediation, and run source-vs-target validation. | Owner: TBD Time: TBD |
| Day 3 - Runner & Developer Testing | Validate PROD/DEV cloned runners and private runners; HS developers execute functional tests and record evidence/defects. | Owner: TBD Time: TBD |
| Day 4 - Results & Readiness | Review defects, required retest, actual duration, runbook updates and Exit Gate decision. | Owner: TBD Time: TBD |

# Exit Gate

## Exit Gate criteria

- 100% of in-scope repositories have a migration result and evidence.

- No unresolved Critical migration/data-integrity defect.

- All High defects are resolved/retested or explicitly accepted with owner and production action.

- Applicable custom scripts are completed, and their failures/exceptions are understood.

- HCSC target IAM/access works for the selected HS developer group.

- All critical runner patterns are validated, including the PROD/DEV cloned self-hosted runners and private-networked runners.

- Required private connectivity is proven using the designated existing unused HS VNet.

- Representative critical workflows are executed successfully.

- Critical secrets/packages/integrations used by tested workloads operate in HCSC.

- Developer UAT is completed with recorded results.

- Migration timing and operational constraints are understood.

- Runbook/script changes from test findings are completed or tracked.

- The Evidence package is complete.

- A production runner decision is made to retain cloned infrastructure or transition selected current HS runners at final cutover.

- A formal READY, READY WITH CONDITIONS, or NOT READY decision is recorded.

## Exit Gate evaluation

- The activity concludes with one of three outcomes:

- READY — no blocking quality issue remains and the production process is understood and repeatable.

- READY WITH CONDITIONS — no Critical blocker remains but defined non-blocking actions must be completed before or during final migration.

- NOT READY — one or more blocking conditions require remediation and targeted or full retest.

# Test Migration Deliverables

- Full Migration Test Report.

- Complete repository migration status/reconciliation report.

- Migration Evidence Package.

- Runner and networking validation report.

- HS Developer UAT results.

- Defect/exception register with ownership and retest status.

- Updated migration scripts/configuration where required.

- Updated Migration Runbook and troubleshooting guidance.

- Test-to-Production Delta Register.

- Production runner/network architecture decision.

- Production Migration Readiness recommendation.

# Critical Path for the Test

- Complete HS inventory → HCSC temporary organization → HCSC IAM test authorization → existing unused HS VNet + PROD/DEV cloned self-hosted VMs → connectivity validation → full GEI migration (~24h) → custom/manual configuration → automated reconciliation → runner/workflow validation → HS developer UAT → defect remediation/retest → production readiness → final migration