# GitHub Quality Plan

Document Purpose

This document contains the proposed Acceptance criteria for the migration of HealthSpring (HS) GitHub Enterprise into the HCSC Zilverton organization.

Contents

Universal acceptance principles	1

GitHub Project Acceptance criteria	2

## Universal acceptance principles

These principles apply across the tool workstream:

- Verification evidence is documented in writing. Verbal sign-off is not sufficient.

- Where a criterion cannot be verified at cutover (e.g. long-term performance), a measurement window is defined explicitly (typically 2 weeks of hypercare).

- Hypercare engagement is required for two weeks post-cutover, supporting both criterion verification and operational stabilization.

- Material scope changes detected during migration trigger SOW change orders with revised criteria. Original criteria remain in effect until change order is signed.

- HCSC IdentityIQ provisioning is a precondition for any user-facing criterion. Tool teams cannot accept tools where IIQ provisioning is incomplete for migrated users.

- Where HCSC procurement or HCSC platform actions are prerequisites, absence at cutover time blocks cutover and is not an ELEKS SLA breach.

Final gate: system in production and evaluated at end of Hypercare period (gate for Hypercare exit).

## GitHub Project Acceptance criteria

Acceptance criteria for migration cutover.

| ID | Category | Criterion | Owner | How to verify | Acceptor |
| --- | --- | --- | --- | --- | --- |
| 1 | Functional | All approximately 2,250 HS repositories accessible on HCSC GitHub Enterprise with git content, branches, tags, and history/logs preserved | ELEKS | Repository-level checksum or commit count comparison. Sample 50 repos validated end-to-end. | Lee Foster; Jeremy Upright (escalation) |
| 2 | Functional | GitHub Actions workflows operational on HCSC side, with HS-only infrastructure references re-pointed (artifact stores, jumphost services, AWS SSM secrets) | ELEKS | Trigger sample workflows across migrated repos. Validate successful execution. | Lee Foster; Mindi Ferris |
| 3 | Functional | Issues, pull requests, secrets, settings, branch protection rules, webhooks, and integrations preserved per repo | ELEKS | Sample 30 repos validated against pre-cutover snapshot for each category. | Lee Foster |
| 4 | Functional | GHAS native scanning (CodeQL, Dependabot, Secret Scanning) continues to operate on migrated HS repositories under HCSC GHAS license | HCSC InfoSec | Sample alerts per category present on HS repos post-migration. Snyk-with-UCD pattern deferred to phase 2 per scope. | Lee Foster; HCSC ITQA team |
| 5 | Functional | Copilot provisioning operational for migrated HS users per HCSC Copilot Business model | HCSC InfoSec | Sample HS users validated for Copilot access on HCSC tenancy. | Lee Foster; Mindi Ferris |
| 6 | Functional | HCSC IdentityIQ entitlements provisioned for all HS GitHub users with appropriate repo-level permissions | HCSC IAM | Sample 30 HS users across roles, validate IIQ-driven access. | Lee Foster; Jeremy Upright (escalation) |
| 7 | Data integrity | Repository content integrity: git tree, commit history, all branches and tags preserved without loss | ELEKS | Hash comparison on representative sample. Outlier ~100GB repo validated end-to-end. | Lee Foster |
| 8 | Data integrity | Pull request and issue comment history preserved with original timestamps and authorship | ELEKS | Sample 50 PRs and 50 issues compared HS source vs HCSC target. | Lee Foster |
| 9 | Data integrity | Repository settings migrated: collaborators, teams, branch protections, webhooks, secrets | ELEKS | Sample 30 repos validated against pre-cutover settings export. | Lee Foster |
| 11 | Operational | Self-hosted runners and HS-specific CI infrastructure decommissioned or re-pointed post-cutover per inventory | HCSC Infra | Decom inventory delivered. HCSC-hosted or re-pointed runners operational. | Lee Foster; Mindi Ferris |
| 12 | Operational | HS GitHub instance set to read-only at cutover and decommissioned per Microsoft EA absorption timing | HCSC DevOps | HS instance confirmed read-only. Decom timeline documented. | Lee Foster; Jeremy Upright (escalation) |
| 13 | Operational | Audit logs from HS GitHub preserved per HIPAA retention (7-8 years) before HS instance decommission | HCSC DevOps | Compliance log preservation plan delivered and executed. Splunk retention validated, archive plan documented. | Lee Foster; Mindi Ferris |
| 14 | Operational | Operational runbook delivered to HCSC GitHub team covering migration tool usage, repo onboarding, GHAS administration | ELEKS | HCSC team confirms receipt and runs sample scenario. | Lee Foster; Mindi Ferris |
| 15 | Compliance | Audit trail complete: migration logs per repo, manual intervention logs, sign-off records | ELEKS | Audit package delivered. | Lee Foster; Mindi Ferris |

Removed:

Operational/ Migration pilot on 10-20 representative repositories completed successfully before broad rollout/ Pilot report delivered. Lessons learned documented.