## Slide 1: GitHub Migration Migration Preparation Tests – Results and Pilot Enablement
Migration Preparation Tests validated the core technical migration approach using test GitHub organizations and repositories.
Reusable automation foundation established for the pilot:
  Pilot validation and migration readiness checks
  Repository migration and post-migration configuration activities
  Actions variables, secrets, webhooks, packages, teams and application mappings
  integration handling and targeted rollback
  Mannequin reclamation for contributor attribution
Migration Preparation Tests findings reduce pilot uncertainty — the pilot is not starting from scratch.
Pilot will apply the framework to representative pilot repositories in the actual HCSC target environment.
Pilot will validate real permissions, policies, identities and integrations; measure effort and duration; identify manual exceptions; and determine production wave sizing.
Target outcome: a repeatable, measurable process that can scale across approximately 2,300 repositories.
How this helps the Pilot Migration: The Migration Preparation Tests have already provided reusable technical knowledge and automation that can accelerate the pilot. Because the current migration strategy is org-to-org, components originating from the previous repo-to-repo approach must be reviewed and validated before reuse. The pilot will validate the org-to-org workflow, configuration handling, identity behavior, repository archiving, and remaining technical gaps against the target environment. The pilot is a validation mechanism rather than the production batching model; the current production strategy is to migrate all repositories in a single migration event. Where supported, repositories should be migrated with the archive option enabled from the start. Out-of-scope items remain excluded from delivery and are reviewed only to identify dependencies and coordination required with other teams.