GitHub Migration - Salesforce/Copado Integration Test Plan

Full Migration Test - External Integration Validation

# Document Control

| Item | Value |
| --- | --- |
| Purpose | Plan and record validation of the existing Salesforce/Copado integration against repositories migrated from HS GitHub to the HCSC GitHub test organization. |
| Scope | Salesforce/Copado integration validation only. Copado itself is not migrated by the GitHub migration process. |
| Test stage | Full Migration Test |
| Primary owners / POCs | Salesforce/Copado team - Sandeep Tuduru / Raja Sekhar Gopishetty |
| Status | Draft - ready for stakeholder review and scheduling |

# 1. Purpose and Objective

The objective of this plan is to validate that the existing Salesforce/Copado integration can continue to operate after the required GitHub repositories are migrated from the HS GitHub organization to the HCSC GitHub test organization.

The test does not migrate the Salesforce/Copado platform. It validates the changes and dependencies required on the Copado side so the integration can consume the migrated HCSC repositories before production cutover.

# 2. Known Current Configuration

Salesforce/Copado environment: lcignaleads.lightning.force.com (GBS Copado).

Authentication types reported: HTTPS and SSH.

Service account: SVP_GBSCOPADO.

Webhook dependency: Pull Request.

Copado triggers GitHub Actions.

No GitHub Actions secrets, variables, runners, or other Actions dependencies were reported as required by the integration.

Network dependency: IP allowlisting.

Required migration-side change: update the new Git repository details in Copado and authenticate against HCSC GitHub.

The Copado team confirmed a test-org pipeline is available to migrate a test repository and validate the integration.

# 3. Repositories in Scope

USMGCopadoSalesforce

USMGCopadoNightlyBackups

USMGCACopadoSalesForcesf

USMGCACopadoNightlyBackup

knowledgeXchange

USMGCopadoTraining

USMGCopadotrainingSF

# 4. Test Entry Gate

| Entry condition | Owner | Status / Evidence |
| --- | --- | --- |
| HCSC GitHub test organization is available. | HCSC GitHub Admins | TBD |
| Selected Copado test repository has been migrated to the HCSC test organization. | Migration Team | TBD |
| Salesforce/Copado test-org pipeline is available. | Salesforce/Copado Team | Confirmed - execution date TBD |
| Required HCSC repository URL/details are available to the Copado team. | Migration Team / GitHub Admins | TBD |
| Required HCSC authentication method and credentials are ready for testing. | Salesforce/Copado Team / GitHub Admins | TBD |
| Required IP allowlisting/connectivity changes are identified and implemented for the test. | Networking / Salesforce-Copado Team | TBD |
| Test owners and execution window are confirmed. | Project / Test Coordinator | TBD |

# 5. Test Scenarios

| ID | Test scenario | Expected result | Owner | Result |
| --- | --- | --- | --- | --- |
| CP-01 | Update Copado with the migrated HCSC GitHub repository details. | Copado accepts and uses the HCSC repository reference. | Salesforce/Copado | TBD |
| CP-02 | Authenticate Copado to the HCSC GitHub repository using the required HTTPS/SSH configuration. | Authentication succeeds without using the old HS repository connection. | Salesforce/Copado / GitHub Admins | TBD |
| CP-03 | Validate required IP allowlisting and network connectivity. | Copado can reach the required HCSC GitHub endpoints and no network policy blocks the integration. | Networking / Salesforce/Copado | TBD |
| CP-04 | Validate repository read/write operations required by the Copado pipeline. | Required Git operations complete successfully against the migrated repository. | Salesforce/Copado | TBD |
| CP-05 | Validate Pull Request webhook behavior. | Expected Pull Request event is delivered and processed successfully. | Salesforce/Copado / GitHub Admins | TBD |
| CP-06 | Validate Copado-triggered GitHub Actions behavior. | Expected GitHub Actions workflow is triggered and reaches the expected result. | Salesforce/Copado / HS Developers | TBD |
| CP-07 | Execute an end-to-end Copado test-org pipeline against the migrated HCSC test repository. | End-to-end integration completes without a blocking migration-related issue. | Salesforce/Copado | TBD |

# 6. Responsibility Matrix

| Activity | Responsible team | Support / Dependency |
| --- | --- | --- |
| Migrate selected test repository to HCSC test organization | Migration Team | HCSC GitHub Admins |
| Provide destination repository details | Migration Team / HCSC GitHub Admins | Salesforce/Copado Team |
| Update Copado repository configuration | Salesforce/Copado Team | Migration Team |
| Configure/validate authentication | Salesforce/Copado Team | HCSC GitHub Admins |
| Implement/validate IP allowlisting | Networking / Security | Salesforce/Copado Team |
| Validate webhook behavior | Salesforce/Copado Team | HCSC GitHub Admins |
| Validate GitHub Actions trigger | Salesforce/Copado Team | HS Developers / Migration Team |
| Capture evidence and defects | Migration Team / Test Coordinator | All participating teams |
| Confirm functional acceptance | Salesforce/Copado Team | Project stakeholders |

# 7. Test Execution Timeline

Dates and durations should be confirmed before the Full Migration Test.

| Activity | Planned start | Duration | Owner |
| --- | --- | --- | --- |
| Confirm entry gate and test window | TBD | TBD | Test Coordinator |
| Migrate selected repository to HCSC test organization | TBD | TBD | Migration Team |
| Copado configuration and authentication update | TBD | TBD | Salesforce/Copado Team |
| Connectivity / IP allowlist validation | TBD | TBD | Networking / Salesforce-Copado |
| Functional and end-to-end validation | TBD | TBD | Salesforce/Copado Team |
| Review evidence, defects and retest if needed | TBD | TBD | All participating teams |
| Test acceptance / closure | TBD | TBD | Salesforce/Copado Team / Project |

# 8. Evidence and Defect Management

Record the migrated HCSC repository used for the test.

Capture Copado configuration/change evidence without exposing credentials.

Capture authentication and connectivity results.

Capture Pull Request webhook validation.

Capture the GitHub Actions workflow run triggered by Copado.

Capture the end-to-end Copado test pipeline result.

Log migration-related defects in Jira with owner, severity, evidence, remediation and retest result.

# 9. Exit Gate

| Exit condition | Acceptance |
| --- | --- |
| Copado successfully connects and authenticates to the migrated HCSC test repository. | Required |
| Required IP allowlisting/connectivity validation passes. | Required |
| Pull Request webhook behavior is validated. | Required |
| Expected GitHub Actions workflow can be triggered from the integration. | Required |
| End-to-end Copado test-org pipeline succeeds against the migrated repository. | Required |
| No open Sev-1/Sev-2 migration-related integration defect remains. | Required |
| Salesforce/Copado owner confirms the integration is ready for production migration planning. | Required |

# 10. Open Items / Clarifications

| Open item | Owner | Status |
| --- | --- | --- |
| Confirm the exact HTTPS credential mechanism used by Copado (for example service-account credential/PAT or other method). | Salesforce/Copado Team | TBD |
| Confirm which SSH key/deploy-key configuration is used and what must be recreated or updated for HCSC. | Salesforce/Copado Team / GitHub Admins | TBD |
| Confirm exact IPs/endpoints that must be allowlisted for the HCSC test and production organizations. | Networking / Salesforce-Copado Team | TBD |
| Select the repository and Copado test pipeline to use during the Full Migration Test. | Salesforce/Copado Team / Migration Team | TBD |
| Confirm execution date, duration and participating testers. | Project / Test Coordinator | TBD |

# 11. Supporting References

Medicare Copado Configuration Runbook - MA Growth IT GBS Salesforce - Confluence.

Copado to GitCloud Connection Architecture - MA Growth IT GBS Salesforce - Confluence.

Note: the referenced runbook and architecture diagram were identified by the Salesforce/Copado team, but their contents were not provided as part of this test-plan preparation. Any additional technical requirements found in those documents should be incorporated before test execution.