GitHub Consolidation

Migration Elements Status

Document Purpose

This document contains the proposed Acceptance criteria for the joint migration of HealthSpring (HS) Atlassian (JIRA–Confluence).

Contents

JIRA Acceptance criteria	2

Confluence Acceptance criteria	4

Repository: hcsc-devops/gh-migration

Scope: all org-to-org runbook stages  acaso esto no son elementos complementartios que se procesan post-org2org migration?

Stage and Run Summary

Each row maps a migration stage to its automation and lists the latest successful and failed/cancelled run. Author is the GitHub Actions actor that started the run. Run details are retained only for runs authored by Andres Garcia; other stage and workflow information remains listed.

Durations shown as hh:mm (run updated_at − created_at). Links open directly to the GitHub Actions run page.

Status:  result/performance/comments

| # | Stage | Status | Pref/time | Resp | ETA | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Org migration (GEI) | Open InProgress Blocked Complete |  | Andres Garcia |  | Runs #26 and #27 hit the 6h GitHub-hosted runner ceiling; run #28 (24h) hit timeout-minutes: 1440 on a self-hosted runner. |
| 2 | Org-level asset replay (rulesets, variables, custom properties) |  |  | Andres Garcia |  | Asset replay is embedded in migrate-org.yml; controlled by migrate_rulesets, migrate_variables, migrate_custom_properties inputs. |
| 3 | Repo/env secrets migration |  |  | Andres Garcia |  | Direct source-runner workflow resolves repository, environment, and organization secrets, encrypts them with PyNaCl, and writes encrypted values to the destination GitHub API. See the direct secret migration documentation. It is disabled by default and enabled with migrate_secrets_invasive. |
| 4 | Packages migration (container + ecosystem) |  |  | Andres Garcia |  | Controlled by migrate_packages, migrate_packages_ecosystem, and package_type; uses Podman for containers and the matching ecosystem CLI. |
| 5 | Team creation |  |  | — |  | App-ID role-team model. GEI org migration carries teams from source; use this only to reconcile missing role teams post-migration. |
| 6 | Team assignment to repos |  |  | Andres Garcia |  | Assigns teams to repositories per the App-ID model. |
| 7 | Team assignment report |  |  | — |  | Verification report for team assignment completeness across the destination organization. |
| 8 | Set migrated repos internal |  |  | — |  | Done inline by migrate-org.yml via set_visibility_internal for the org-to-org path. |
| 9 | Mannequin reclaim |  |  | — |  | Maps mannequin placeholder accounts to real HCSC users. |
| 10 | App-ID / AD-role repo config |  |  | — |  | Applies repository settings driven by App-ID and AD-role mappings. |
| 11 | Repo-level configuration replay (variables, webhooks, environments, Pages, apps, branch protection, deploy keys, autolinks) |  |  | Andres Garcia |  | Controlled by the individual migrate_* workflow inputs. Repo-level stages inspect every source repository; they are not skipped based on one destination repository. |
| 12 | GHAS enablement |  |  | — |  | No dedicated workflow. Bulk-enable per repository after cutover; see DEVOPS-14669. |
| 13 | Self-hosted runner duplication |  |  | — |  | No workflow. Seven public runners are planned for duplication on HCSC Enterprise. |
| 14 | Org webhook re-activation |  |  | — |  | GEI migrates webhook configuration but leaves hooks inactive without a secret. |
| 15 | Post-migration integrity checks |  |  | — |  | Compare commit, branch, and tag counts per repository before sign-off. |
| 16 | IIQ / SCIM team membership |  |  | — |  | GEI carries teams and repository access, not membership. Provisioned through IIQ SCIM sync. |

AGREGAR A LA MATRIZ ESTOS DEBAJO?

Stages Still Without a Dedicated Workflow

These stages are documented in the runbook with CLI commands but have no dedicated workflow file in hcsc-devops/gh-migration. They must be executed manually or tracked as separate automation tasks.

| Stage | Runbook section | Command entry-point | Jira task | Status |
| --- | --- | --- | --- | --- |
| Repo/env secrets migration | Secrets & packages / AI-3 | migrate-secrets-direct.py | — | Direct source-runner workflow is available in migrate-org-configs.yml; see the detailed documentation; disabled by default until the official migration window. |
| GHAS bulk-enable | GHAS / AI-8 | gh api -X PATCH /repos/… | DEVOPS-14669 | TBD |
| Self-hosted runner duplication | Runners strategy / AI-5 | ./config.sh --url … --token … | DEVOPS-14832 | In progress |
| Org webhook re-activation | AI-7 | gh api -X PATCH orgs/…/hooks/<id> | — | Manual at cutover |
| Post-migration integrity check | Post-migration integrity checks | check_repo() bash function | — | Manual at cutover |
| IIQ / SCIM team membership | AI-1 / GHAS / IIQ section | IIQ SCIM group sync | — | Identity team |
| Copilot Business provisioning | GHAS / Copilot section | gh api -X POST …/copilot/billing/… | — | TBD |
| Audit log streaming to Splunk | Post-cutover / Hypercare | Splunk index config | — | Verify before decommission |