## Overview

Operational runbook for consolidating a GitHub.com organization into the HCSC GitHub Enterprise Cloud (GHEC) using GitHub Enterprise Importer (GEI) in org-to-org mode. A single source org on github.com is migrated in one run to a destination org created inside the HCSC target enterprise, via gh gei migrate-org.

Execution is driven by the `migrate-org.yml` workflow in the `hcsc-devops/gh-migration` toolkit. migrate-org.yml runs the GEI org migration and then replays the org-level assets GEI does not carry (rulesets, Actions variables, custom properties), sets migrated repos to internal visibility, removes branch protections, and archives the source. Supporting automation: the Python org-migration/ tool (repo/environment secrets + packages via CyberArk). CI/CD is GitHub Actions only; workflow files migrate with their repos.

migrate-org.yml auto-detects the source: github.com → `gh gei migrate-org` (this runbook). If a GHES source is selected it falls back to repo-by-repo migration — out of scope here.

## Contents

•  Reference URLs

•  Source and Target inventory

•  Communication

•  Plan

•  Prerequisites

•  migrate-org.yml — inputs & secrets

•  Migration command (gh gei migrate-org)

•  Migration workflow (org) — job flow

•  What GEI migrates vs. does not

◦  Action items — assets not handled by GEI

•  Org-level assets (rulesets / variables / custom properties / secrets)

•  Teams & membership

•  Runners strategy

•  Secrets & packages migration (CyberArk + org-migration tool)

•  CI/CD re-pointing (GitHub Actions)

•  GHAS / Copilot / IIQ enablement

•  Mannequin reclaim

•  Cutover

•  Rollback

•  Post-cutover / Hypercare

•  Post-migration integrity checks

•  Troubleshooting — common failure modes

•  Automating secrets & asset migration (org-to-org, non-GEI)

•  Acceptance Criteria reference

## Reference URLs

Consult before every migration. GEI behavior changes with releases — verify against these:

•  GEI overview: https://docs.github.com/en/migrations/using-github-enterprise-importer/understanding-github-enterprise-importer/about-github-enterprise-importer

•  Migrating organizations between GitHub products (org-to-org, cloud→cloud): https://docs.github.com/en/migrations/using-github-enterprise-importer/migrating-between-github-products/migrating-organizations-between-github-products

•  gh gei migrate-org / managing access & PAT scopes: https://docs.github.com/en/migrations/using-github-enterprise-importer/preparing-to-migrate-with-github-enterprise-importer/managing-access-for-github-enterprise-importer

•  Reclaiming mannequins: https://docs.github.com/en/migrations/using-github-enterprise-importer/completing-your-migration-with-github-enterprise-importer/reclaiming-mannequins-for-github-enterprise-importer

•  Org rulesets API: https://docs.github.com/en/rest/orgs/rules

•  Custom properties API: https://docs.github.com/en/rest/orgs/custom-properties

•  gh gei extension: https://github.com/github/gh-gei

•  Not covered by `migrate-org` (handled separately): org rulesets / variables / custom properties (replayed by migrate-org.yml), org/repo/environment secrets & packages (org-migration/, CyberArk), team membership (manual / IIQ), self-hosted runners (manual re-register), cross-repo Actions `uses:` references (post-cutover rewrite).

## Source and Target inventory

### Source — GitHub.com org

•  API base: https://api.github.com

•  `source_org`: <SOURCE_ORG> (the github.com org being consolidated — one org per migration run)

•  Source PAT scopes: repo, workflow, admin:org, read:enterprise (or admin:enterprise), delete_repo

### Target — HCSC GHEC (github.com)

•  API base: https://api.github.com

•  `target_enterprise`: hcsc (required — org migration creates the destination org inside this enterprise)

•  `destination_org`: the hcsc-* org that will receive the migration, e.g. hcsc-core

•  HCSC orgs in the enterprise: hcsc-core, hcsc-devops, hcsc-dearborn, hcsc-analyticslab, hcsc-innersource, hcsc-paasengineering, hcsc-salesforce, hcsc-datascience, hcsc-copilot, hcsc-test

One migrate-org.yml run migrates one source_org → one destination_org. Repeat per source org being consolidated.

### PATs / Actions secrets (org-owner + SSO-authorized)

•  SOURCE_GITHUB_COM_TOKEN — github.com source org owner (used by the org-to-org path)

•  DEST_GITHUB_TOKEN — destination github.com org owner (admin:org, repo, workflow, delete_repo)

•  SOURCE_GITHUB_TOKEN / SOURCE_TEST_GITHUB_TOKEN — GHES tokens (only used if a GHES source is selected — the repo-by-repo fallback, out of scope here)

•  CYBERARK_PASSWORD — for the org-migration/ secrets stage

•  CYBERARK_PASSWORD — for the org-migration/ secrets stage

### Runner

migrate-org.yml runs on the `code-scanning-large` self-hosted runner (needs python3, jq, curl, gh). The proxy is bypassed for GEI blob-storage endpoints via no_proxy (ghcloudmigrationbucket.s3.amazonaws.com, *.s3.amazonaws.com, .fyiblue.com, …).

## Communication

•  Change management — every org migration raised as a change record; freeze windows honored across source and target release calendars.

•  Identify and manage integrations (incoming / outgoing) affected → Pablo / Pranab. Includes CI runners, artifact stores, webhook targets, third-party status checks.

•  Guarantee Security, Connectivity and Auth → Pablo / Mark. Covers SSO, IdentityIQ entitlements, PAT/GEI credential scope, network paths.

•  Cadence: weekly PMO sync; per-migration kickoff and retro; Teams incident channel "GitHub Consolidation".

•  Stakeholder newsletter — a newsletter-style email to all affected teams goes out at least 4 weeks before Day 0, with follow-ups as the cutover window firms up (announces the change, freeze window, and what teams must do post-cutover).

•  Dress rehearsal — a full dry-run of migrate-org.yml against a non-production source org before Day 0. Date: [TBD — schedule].

## Plan

•  Factor dependencies against Security, Connectivity and Auth — no migration starts without these three cleared.

•  Test Security and Connectivity — dry-run against a non-production source org first, then the production source_org.

•  IAM model — HCSC IdentityIQ (IIQ) is source of truth. gh gei migrate-org migrates teams, team access to repos, and member privileges, but not team membership — members are provisioned via IIQ/SCIM → Active Directory after cutover.

•  One org per run — migrate-org.yml migrates a single source_org → destination_org; sequence multiple source orgs as separate change tickets.

•  Asset replay — the same run exports and re-applies org rulesets, variables, and custom properties (toggled by migrate_rulesets / migrate_variables / migrate_custom_properties).

•  Freeze window — days, per migration, per change-management ticket.

•  Rollback path — delete the destination org's migrated repos and unarchive the source within the cutover window if validation fails (see Rollback).

## Prerequisites

Before running the migration:

1.  PATs valid + SSO authorized on both sides.

◦  Verify source: gh api /user -H "Authorization: bearer $SOURCE_GITHUB_COM_TOKEN"

◦  Verify destination: gh api /user -H "Authorization: bearer $DEST_GITHUB_TOKEN"

◦  Confirm the source PAT can read the org and the destination PAT is an enterprise owner / org owner able to create the destination org in enterprise hcsc.

2.  GEI extension installed (the workflow installs it automatically if missing):

gh extension install github/gh-gei

gh gei --version

3.  Actions secrets present on hcsc-devops/gh-migration: SOURCE_GITHUB_COM_TOKEN, DEST_GITHUB_TOKEN (plus CYBERARK_PASSWORD for the secrets stage).

4.  `target_enterprise` confirmed (hcsc) — the workflow fails fast if it is blank for a github.com source.

5.  `destination_org` decided (e.g. hcsc-core) and free of pre-existing name collisions with source repos.

6.  Decide asset toggles: migrate_rulesets, migrate_variables, migrate_custom_properties, set_visibility_internal, archive_source_repos (all default true).

7.  Change ticket approved and freeze window scheduled on the source org.

## migrate-org.yml — inputs & secrets

Run migrate-org.yml in hcsc-devops/gh-migration via workflow_dispatch. Inputs:

| Input | Purpose | Default |
| --- | --- | --- |
| source_org | GitHub.com org to migrate | — (required) |
| destination_org | Destination org on GitHub.com | — (required) |
| target_enterprise | Enterprise that receives the new org (required for github.com source) | — |
| source_api_url | Select https://github.com for the org-to-org path | https://github.com |
| runner_type | test / prod (token selection; only affects the GHES fallback) | prod |
| migrate_rulesets | Replay org rulesets to destination | true |
| migrate_variables | Replay org Actions variables | true |
| migrate_custom_properties | Replay custom property schemas + values | true |
| set_visibility_internal | Set migrated repos to internal | true |
| archive_source_repos | Archive source repos after success | true |
| include_archived, max_concurrent, assign_teams | GHES fallback only — ignored for org path | — |

Secrets used (org path): SOURCE_GITHUB_COM_TOKEN (source), DEST_GITHUB_TOKEN (destination). Runner: code-scanning-large.

## Migration command (gh gei migrate-org)

The workflow wraps this; run the CLI directly only for a manual re-run:

export no_proxy=ghcloudmigrationbucket.s3.amazonaws.com,.fyiblue.com,.s3.amazonaws.com,.amazonaws.com

export NO_PROXY=$no_proxy

gh gei migrate-org \

--github-source-org "<SOURCE_ORG>" \

--github-target-org "<DESTINATION_ORG>" \

--github-target-enterprise "hcsc" \

--github-source-pat "$SOURCE_GITHUB_COM_TOKEN" \

--github-target-pat "$DEST_GITHUB_TOKEN" \

--verbose

### Mannequin reclaim (map placeholder users to HCSC identities)

gh gei generate-mannequin-csv \

--github-target-org "<DESTINATION_ORG>" \

--github-target-pat "$DEST_GITHUB_TOKEN" \

--output mannequins-to-reclaim.csv

# The toolkit maps GHEC→GHE users by removing the `_hcsc` suffix, then:

gh gei reclaim-mannequin \

--github-target-org "<DESTINATION_ORG>" \

--github-target-pat "$DEST_GITHUB_TOKEN" \

--csv mannequins-to-reclaim.csv

Automated by reclaim-mannequins.yml / reclaim-mannequins.sh. Use --skip-invitation for EMU orgs. See the Mannequin reclaim section.

## Migration workflow (org) — job flow

migrate-org.yml executes these jobs. For a github.com source it detects migration_type=org and takes the gh gei migrate-org path.

1.  `migrate-org`

◦  Detects migration type; fails fast if target_enterprise is blank for a github.com source.

◦  Installs the gei extension, runs gh gei migrate-org (logged to migrate_org.log).

◦  Enumerates repos in the destination org into migration_successes.txt and uploads the migration-successes artifact.

◦  Writes a run summary (counts + per-repo links + the GEI-migrated asset list).

2.  `export-org-assets` (needs migrate-org) — exports from the source org: rulesets, org Actions variables, custom-property schemas, and org secret names (report only). Uploads the org-assets artifact.

3.  `apply-org-assets` (needs migrate-org, export-org-assets) — recreates rulesets (POST), variables (POST/PATCH), custom-property schemas (PUT) and per-repo property values (PATCH); emits a secrets report to the summary for manual recreation.

4.  `post-migration` (needs migrate-org, apply-org-assets; only on success) — sets migrated repos to internal visibility and triggers remove-branch-protections.yml in hcsc-devops/GHA-CICD-Pipelines-Admin. (Team assignment triggers only on the GHES fallback — skipped here because GEI migrates teams.)

5.  `archive-source-repos` (needs migrate-org; if archive_source_repos: true) — archives the source repos (parallel, max_concurrent).

flowchart TD

A[migrate-org<br/>gh gei migrate-org] --> B[export-org-assets]

A --> E[archive-source-repos]

B --> C[apply-org-assets]

A --> D[post-migration]

C --> D

## What GEI migrates vs. does not

`gh gei migrate-org` copies:

•  Repositories — git content (branches, tags, full history), issues, pull requests + history/comments (authorship as mannequins), releases, milestones, wikis.

•  Teams, team access to repositories, and member privileges.

•  Organization-level webhooks (must be re-enabled).

•  Default branch name setting.

GEI does NOT copy — handled elsewhere:

•  Team membership → provisioned via IIQ/SCIM → AD after cutover (see Teams & membership).

•  Org rulesets, Actions variables, custom properties → replayed by migrate-org.yml (export/apply jobs).

- Repo-level rulesets, Actions variables, and webhooks → not carried by GEI and not replayed by migrate-org.yml today → recreate via REST replay (see AI-9).

•  Org/repo/environment secrets → report only from GEI; recreate via org-migration/ (CyberArk) or manually.

•  Packages (container/npm/maven/gradle/nuget/rubygems) → org-migration/ tool.

•  Self-hosted runners / runner groups → manual re-register (see Runners).

•  Actions `uses:` cross-repo references → sweep + rewrite after cutover (see CI/CD re-pointing).

•  Actions workflow run history, deploy keys, GHAS alert state.

### Action items — assets not handled by GEI

Each item below is an explicit post-migration action. Owner and timing shown; run after migrate-org.yml reports success.

AI-1 — Team membership (Owner: Identity/IIQ · When: within 2h of cutover)

1.  Export source membership as the baseline for verification:

for t in $(gh api orgs/<SOURCE_ORG>/teams --paginate --jq '.[].slug'); do

gh api orgs/<SOURCE_ORG>/teams/$t/members --paginate --jq '.[].login' \

| sed "s/^/$t,/"

done > team-membership-source.csv

2.  Ensure one SCIM/IdP (AD) group exists per GitHub team; trigger IIQ provisioning.

3.  Verify parity after SCIM sync:

for t in $(gh api orgs/<DESTINATION_ORG>/teams --paginate --jq '.[].slug'); do

gh api orgs/<DESTINATION_ORG>/teams/$t/members --paginate --jq '.[].login' \

| sed "s/^/$t,/"

done > team-membership-dest.csv

diff <(sort team-membership-source.csv) <(sort team-membership-dest.csv)

4.  Any diff → reconcile the AD group membership (not manual GitHub adds where governed).

AI-2 — Org rulesets / variables / custom properties (Owner: Migration eng · When: at cutover)

1.  Run with migrate_rulesets, migrate_variables, migrate_custom_properties = true (default) so apply-org-assets replays them.

2.  Verify counts match after the run:

for res in rulesets actions/variables properties/schema; do

s=$(gh api orgs/<SOURCE_ORG>/$res --paginate | jq 'length')

d=$(gh api orgs/<DESTINATION_ORG>/$res --paginate | jq 'length')

echo "$res source=$s dest=$d"

done

3.  Manually review ruleset bypass actors (team/app IDs differ across orgs) — re-map to destination team IDs.

AI-3 — Org / repo / environment secrets (Owner: Migration eng + CyberArk · When: at cutover)

1.  Pull the Secrets (Manual Action Required) table from the run summary.

2.  Recreate values from CyberArk via the tool:

cd org-migration && python main.py --config config.yml secrets

3.  Verify names/scopes match (values are not readable):

diff <(gh api orgs/<SOURCE_ORG>/actions/secrets --jq '.secrets[].name' | sort) \

<(gh api orgs/<DESTINATION_ORG>/actions/secrets --jq '.secrets[].name' | sort)

4.  Repeat per repo/environment for repos flagged in the report.

AI-4 — Packages (Owner: Migration eng · When: at cutover)

1.  Audit then migrate all ecosystems:

python main.py --config config.yml packages

2.  Spot-check container images resolve on the destination:

gh api /orgs/<DESTINATION_ORG>/packages?package_type=container --jq '.[].name'

3.  Notify teams to update registry auth (ghcr.io / npm .npmrc scope) to <DESTINATION_ORG>.

4.  All versions vs. latest-only [TBD — confirm with tool owner]: verify whether org-migration/ packages copies every version or only the latest of each package. Confirm before cutover and spot-check version counts:

for pt in container npm maven; do

for pkg in $(gh api /orgs/<SOURCE_ORG>/packages?package_type=$pt --jq '.[].name'); do

s=$(gh api "/orgs/<SOURCE_ORG>/packages/$pt/$pkg/versions" --paginate | jq 'length')

d=$(gh api "/orgs/<DESTINATION_ORG>/packages/$pt/$pkg/versions" --paginate | jq 'length')

echo "$pt/$pkg source=$s dest=$d"

done

done

AI-5 — Self-hosted runners / runner groups (Owner: Infra · When: cutover window)

HealthSpring position (2026-08): runners should not need to be recreated — instead grant the HCSC account access to the HealthSpring network so HCSC GitHub can reach the existing runners, keeping their original names/labels. Current runbook decision is still to duplicate the public runners on the HCSC Enterprise (see Runners strategy). Both options are on the table; confirm the approach in the runner review before cutover. Whichever is chosen, verify migrated repos can see and use the runners before deregistering the source runners.

1.  Recreate runner groups in <DES

TINATION_ORG> with matching names + access.

2.  On each host: ./config.sh remove --token <old> then re-register:

./config.sh --url https://github.com/<DESTINATION_ORG> --token <new-token> --labels <same-labels>

3.  Verify all runners are online: gh api orgs/<DESTINATION_ORG>/actions/runners --jq '.runners[] | {name,status}'.

4.  Deregister the source-org runners after destination runners report online.

AI-6 — Actions `uses:` cross-repo references (Owner: Migration eng · When: after cutover confirmed)

1.  Sweep migrated repos: grep -rn 'uses:\s*<SOURCE_ORG>/' .github/workflows/.

2.  Batch-rewrite to <DESTINATION_ORG> (PR per repo), then confirm a test run of each affected workflow is green.

AI-7 — Org webhooks (Owner: Migration eng · When: at cutover)

1.  GEI copies webhook config but leaves them inactive with no secret.

2.  Re-set secrets and re-activate:

gh api orgs/<DESTINATION_ORG>/hooks --jq '.[] | {id,active,url:.config.url}'

gh api -X PATCH orgs/<DESTINATION_ORG>/hooks/<id> -F active=true -f config[secret]=<secret>

3.  Repo-level webhooks must also be accounted for — GEI does not carry them. Recreate per repo, regenerate secrets, and verify delivery (tracked in DEVOPS-14836; see AI-9):

while read -r repo; do

gh api repos/<SOURCE_ORG>/$repo/hooks --jq '.[] | {events,url:.config.url,content_type:.config.content_type}' \

| while read -r h; do

gh api -X POST repos/<DESTINATION_ORG>/$repo/hooks -f name=web \

-f "config[url]=$(jq -r .url <<<"$h")" -f "config[secret]=<secret>" -f active=true

done

done < repos.txt

AI-8 — GHAS alert state / deploy keys / run history (Owner: Security + repo owners · When: post-cutover)

1.  GHAS alert history does not migrate — enable GHAS (see GHAS section) and let scans repopulate; do not treat as regressions.

2.  Recreate deploy keys per repo where used: gh api -X POST repos/<DESTINATION_ORG>/<repo>/keys -f title=... -f key=....

3.  Workflow run history is not migrated — archive source logs before decommission if retention requires it.

AI-9 — Repo-level rulesets / variables / webhooks (Owner: Migration eng · When: at cutover)

GEI and migrate-org.yml only replay org-level rulesets/variables. Repo-level rulesets, repo-level Actions variables, and repo-level webhooks are not carried and must be replayed per repo. Known scope so far: 66 repos with variables (source count, 2026-08). Tracked in Jira DEVOPS-14835 (repo variables) / DEVOPS-14836 (repo webhooks); a repo-ruleset task is still to be raised.

1.  Repo rulesets — replay per repo (same strip-and-replay pattern as org rulesets; re-map bypass actors afterward):

while read -r repo; do

gh api repos/<SOURCE_ORG>/$repo/rulesets --jq '.[].id' | while read -r id; do

gh api repos/<SOURCE_ORG>/$repo/rulesets/$id \

| jq 'del(.id,.node_id,._links,.source,.source_type,.created_at,.updated_at)' \

| gh api -X POST repos/<DESTINATION_ORG>/$repo/rulesets --input - \

|| echo "ruleset replay failed/exists: $repo/$id"

done

done < repos.txt   # 422 => already exists (benign); review bypass actors

2.  Repo variables — values are readable, so copy in full:

while read -r repo; do

gh api repos/<SOURCE_ORG>/$repo/actions/variables --paginate --jq '.variables[]' \

| jq -c '{name,value}' | while read -r v; do

n=$(jq -r .name <<<"$v"); val=$(jq -r .value <<<"$v")

gh api -X POST repos/<DESTINATION_ORG>/$repo/actions/variables -f name="$n" -f value="$val" \

|| gh api -X PATCH repos/<DESTINATION_ORG>/$repo/actions/variables/$n -f value="$val"

done

done < repos.txt

3.  Repo webhooks — recreate config, then regenerate secrets and verify delivery (see AI-7 for the pattern, scoped to repos/<DESTINATION_ORG>/<repo>/hooks).

4.  Verify counts match per repo (rulesets, actions/variables, hooks) source vs destination.

## Org-level assets (rulesets / variables / custom properties / secrets)

Replayed automatically by migrate-org.yml (export-org-assets → apply-org-assets):

| Asset | Export | Apply | Notes |
| --- | --- | --- | --- |
| Rulesets | GET /orgs/{src}/rulesets (+ detail) | POST /orgs/{dest}/rulesets | id/_links/source/timestamps stripped; 422 → likely already exists (warning). Review bypass actors. |
| Variables | GET /orgs/{src}/actions/variables | POST then PATCH on 409 | Values are readable, so they migrate in full. |
| Custom properties | GET /orgs/{src}/properties/schema | PUT /orgs/{dest}/properties/schema/{name} | Then per-repo PATCH .../properties/values from source repo values. |
| Secrets | names + visibility only (report) | — | Values are not readable via API → recreate manually or via org-migration/. |

Toggle each with migrate_rulesets / migrate_variables / migrate_custom_properties. Review the run summary's Secrets (Manual Action Required) table after every migration.

## Teams & membership

gh gei migrate-org recreates teams, their repo access, and member privileges — but not team membership. After migration:

1.  Confirm teams and repo access exist in destination_org.

2.  Provision members via IIQ/SCIM → Active Directory (source of truth), not manual adds where governed.

3.  Verify team membership matches the AD/SCIM group after IIQ sync completes (usually 1–2 hours).

The App-ID role-team model (create-teams.sh, assign-teams.yml, configure-repos-by-appid.yml) belongs to the repo-by-repo (GHES) flow. In the org-to-org path GEI carries the teams; use those scripts only to reconcile missing role teams if the destination org predates the migration.

## Runners strategy

Runner inventory required (task DEVOPS-14832). gh gei migrate-org does not migrate self-hosted runners.

Current decision (per HCSC/HealthSpring runner review meeting): for now we only need to duplicate the Public runners on the HCSC Enterprise account. Private (Azure vnet) enterprise runners and org-scoped runners are not in scope for this phase — they will be reviewed later.

### In scope now — Public runners (Public IP Enabled) → duplicate on HCSC Enterprise

Recreate each of these on the HCSC Enterprise account with the same name, runner group, and labels. These are the enterprise/org "public IP enabled" runners from the source account:

| Runner | Runner group | Public IP | Status |
| --- | --- | --- | --- |
| dependabot | Default | Enabled | Ready |
| code-scanning | Default | Enabled | Ready |
| Windows-Runner | Default | Enabled | Ready |
| Zilverton-Core-Runner | Default | Enabled | Ready |
| USMG-CORE-UBUNTU-RUNNER-3 | USMG-CORE-RUNNER-GROUP | Enabled | Ready |
| MA-Analytics-Runner | MA-Analytics-Runner-Group | Enabled | Ready |
| CSB-Core-Runner | CSB-Core-Runner-Group | Enabled | Ready |

Action per runner:

1.  Recreate the runner group on the HCSC Enterprise account if it does not exist (Default already exists).

2.  Provision the runner host, then register against the HCSC Enterprise:

./config.sh --url https://github.com/enterprises/hcsc --runnergroup "<group>" --labels "<same-labels>" --token <reg-token>.

3.  Keep Public IP Enabled to match source behavior.

4.  Verify the runner shows Ready/Idle in Enterprise → Runners before cutover.

5.  Reference these runners from workflows with the same runs-on labels — no workflow change needed if labels are preserved.

### Deferred — reviewed later (not this phase)

Private enterprise runners (Public IP Disabled, Azure vnet) — no action now:

| Runner | Runner group | Status |
| --- | --- | --- |
| zilverton-private-x64-ubuntu | azure-vnet-private-networking-prod | Ready |
| zilverton-private-x64-windows | azure-vnet-private-networking-prod | Ready |
| zilverton-private-x64-ubuntu-24 | azure-vnet-private-networking-prod | Ready |
| zilverton-private-x64-windows-2025 | azure-vnet-private-networking-prod | Ready |
| zilverton-private-x64-ubuntu_v2 | azure-vnet-private-networking-prod-V2 | Not in use — do not recreate (decommission candidate) |
| zilverton-private-x64-windows-centralus | azure-vnet-private-networking-central-us-prod | Ready |
| zilverton-private-x64-windows-2025-centralus | azure-vnet-private-networking-central-us-prod | Ready |
| zilverton-private-x64-ubuntu-24-centralus | azure-vnet-private-networking-central-us-prod | Action needed |

Private runners require the Azure vnet + private networking wiring; recreating them is a separate infrastructure workstream to be scheduled after the public-runner duplication is validated.

Org-scoped self-hosted runners — no action now:

| Runner | Runner group | Labels | OS |
| --- | --- | --- | --- |
| usmg-prod-RAES-windows-runner-01 | prod-raes-windows | ssis-org-windows-production-runner, self-hosted, Windows, X64 | Windows |
| usmg-dev-RAES-windows-runner-01 | dev-raes-windows | ssis-org-windows-non-production-runner, self-hosted, Windows, X64 | Windows |

GitHub-managed / default hosted runners — no migration needed; GitHub provides these automatically.

Deliverables:

•  runners-inventory.csv — one row per runner: name,scope(enterprise/org),group,labels,public_ip,os,status,action(duplicate/defer).

•  Public runners duplicated and Ready on the HCSC Enterprise account before cutover.

•  Private/org runner migration captured as a follow-up item (deferred).

## Secrets & packages migration (org-migration/ tool)

gh gei migrate-org migrates no repo/environment secrets, and no packages (org secrets/variables are handled by the migrate-org.yml asset-replay jobs). The Python org-migration/ tool handles the rest, backed by CyberArk.

### Configuration (org-migration/config.yml)

Copy config.example.yml → config.yml:

source: { org: "<SOURCE_ORG>", api_url: "https://api.github.com" }

dest:   { org: "<DESTINATION_ORG>", api_url: "https://api.github.com" }

cyberark: { url: "<PVWA_URL>", username: "<user>", safe: "<safe-name>" }

packages: { registry: "ghcr.io", package_type: "all" }

options:  { dry_run: false, concurrency: 10 }

Sensitive values via env / Actions secrets: SOURCE_TOKEN, DEST_TOKEN, CYBERARK_PASSWORD.

### Run

python main.py --config config.yml audit      # scan source; report secrets & packages to migrate

python main.py --config config.yml secrets    # list -> CyberArk import -> restore to dest

python main.py --config config.yml packages   # container + ecosystem packages

python main.py --config config.yml all        # full pipeline

•  Secrets: the tool lists repos with secrets, imports the values from CyberArk (PVWA safe), and restores them to the destination repos via a temporary importer workflow (removed after the run unless skip_cleanup).

•  Packages: container images (→ ghcr.io) plus npm, maven, gradle, nuget, rubygems.

•  Org-level variables/secrets are handled by migrate-org.yml (variables replayed; org secret names reported for manual recreation).

Verify repo secret names match post-migration:

diff <(gh api repos/<SOURCE_ORG>/<r>/actions/secrets --jq '.secrets[].name' | sort) \

<(gh api repos/<DESTINATION_ORG>/<r>/actions/secrets --jq '.secrets[].name' | sort)

Reference: https://docs.github.com/en/rest/actions/secrets

## CI/CD re-pointing (GitHub Actions)

CI/CD is GitHub Actions only. gh gei migrate-org carries each repo's workflow files as-is, so pipelines move with the repos. The remaining work is fixing cross-repo references that still point at the source org.

Process:

1.  Sweep migrated repos for lingering source-org references in workflow files:

grep -rE 'github\.com/<SOURCE_ORG>|uses:\s*<SOURCE_ORG>/' .github/workflows/

2

Rewrite `uses:` references — GEI migrates all repos in the org together, so uses: references resolve after migration; batch-rewrite uses: <SOURCE_ORG>/… → uses: <DESTINATION_ORG>/… once cutover is confirmed. Land the rewrites on a `feature/SOURCE_ORG_CHANGE` branch (one PR per repo) so changes are reviewed and mergeable, not pushed straight to the default branch.

3.  Self-hosted runners — no re-point needed. Runner labels reference the original names and are preserved (public runners are duplicated with identical names/labels), so runs-on: labels do not change. Only touch runs-on: in the rare case a label was actually changed during re-registration (see Runners).

| Source reference | Destination replacement |
| --- | --- |
| uses: <SOURCE_ORG>/.github/… | uses: <DESTINATION_ORG>/.github/… |
| Reusable workflow <SOURCE_ORG>/repo/.github/workflows/… | <DESTINATION_ORG>/repo/.github/workflows/… |
| Self-hosted runner labels | **unchanged** — labels preserved from source (no re-point) |

Reusable workflows / composite actions — GEI migrates all repos in the org together, so uses: references resolve after migration; batch-rewrite uses: <SOURCE_ORG>/… → uses: <DESTINATION_ORG>/… once cutover is confirmed.

## GHAS / Copilot / IIQ enablement

### GHAS

•  Enable at org level: Settings → Code security → Enable Advanced Security.

•  Bulk-enable per repo:

gh api -X PATCH /repos/<DESTINATION_ORG>/<repo> \

-f security_and_analysis[advanced_security][status]=enabled \

-f security_and_analysis[secret_scanning][status]=enabled \

-f security_and_analysis[secret_scanning_push_protection][status]=enabled

•  Default CodeQL setup vs advanced: [TBD] (task DEVOPS-14669).

•  Dependabot alerts: check the source-org baseline before enabling — [TBD].

### Copilot Business

•  Provisioning source: [TBD] (HCSC IIQ auto-provision or manual list?).

•  Manual pattern:

gh api -X POST /orgs/<DESTINATION_ORG>/copilot/billing/selected_users \

-f selected_usernames[]=user1 -f selected_usernames[]=user2

### IdentityIQ (IIQ) + team membership

1.  gh gei migrate-org recreates teams and their repo access, but not membership.

2.  Provision members through IIQ/SCIM → Active Directory (source of truth) — the Identity team maintains one enterprise SCIM/IdP group per GitHub team.

3.  Verify each team's membership matches the AD/SCIM group after IIQ sync completes (usually 1–2 hours).

4.  If the destination org predates the migration and role teams are missing, reconcile with create-teams.sh / assign-teams.yml (App-ID role-team model — see Teams & membership).

## Mannequin reclaim

GEI attributes migrated PR/issue history to mannequins (placeholder accounts). Reclaim them to the real HCSC users, ideally before repos are transferred onward.

•  reclaim-mannequins.yml (or reclaim-mannequins.sh) generates the mannequin CSV per destination org via gh gei generate-mannequin-csv, then reclaims via gh gei reclaim-mannequin.

•  User mapping: GHEC usernames are mapped to GHE by removing the _hcsc suffix (map_users: true).

•  EMU orgs: set skip_invitation: true to reclaim without sending invitations.

•  CSV columns: mannequin-user,mannequin-id,target-user. The target user must already be a member of the destination org.

•  Modes: generate-csv, reclaim-from-csv, generate-and-reclaim.

## Cutover

Per source org:

1.  Announce the cutover window (change ticket approved).

2.  Freeze the source org (disable pushes / tighten branch protections; archival happens after a successful migration).

3.  Run `migrate-org.yml` with source_api_url = https://github.com, source_org, destination_org, target_enterprise = hcsc, and the asset toggles. It runs gh gei migrate-org, replays rulesets/variables/custom properties, sets repos to internal, removes branch protections, and (if enabled) archives the source.

4.  Post-migration integrity checks (see next section).

5.  Recreate org secrets flagged in the run summary; migrate repo/env secrets & packages with the org-migration/ tool (CyberArk).

6.  Re-point CI/CD — sweep migrated repos and rewrite cross-repo Actions uses: references to <DESTINATION_ORG>.

7.  Reclaim mannequins — reclaim-mannequins.yml (_hcsc suffix mapping).

8.  Provision team members via IIQ (wait for SCIM sync); enable GHAS on migrated repos.

9.  Re-enable org webhooks (GEI migrates webhook config but not secrets/active state).

10.  Verify Acceptance Criteria (companion doc).

11.  Cutover sign-off by Acceptor (Lee Foster / Jeremy Upright).

12.  Archive source — handled by migrate-org.yml when archive_source_repos: true; otherwise:

for repo in $(gh api orgs/<SOURCE_ORG>/repos --paginate --jq '.[].name'); do

gh api -X PATCH /repos/<SOURCE_ORG>/$repo -f archived=true

done

13.  If validation fails → Rollback (next section).

## Rollback

Reverse a failed migration inside the cutover window:

1.  Delete the migrated repos from destination_org (they were freshly created by GEI):

for repo in $(gh api orgs/<DESTINATION_ORG>/repos --paginate --jq '.[].name'); do

gh api -X DELETE /repos/<DESTINATION_ORG>/$repo

done

migrate-org.yml already deletes repos whose migration failed; this covers a full-run rollback. Scope the list to the migrated set to avoid touching pre-existing repos.

2.  Unfreeze / unarchive the source org and restore push access.

3.  Announce rollback via Teams "GitHub Consolidation" channel.

4.  Log incident in Jira DEVOPS project with the failed migration IDs.

5.  Reschedule the migration.

migrate-rollback.yml is a wave-file-driven rollback for the repo-by-repo flow; for the org-to-org path use the destination-org repo delete + source-org restore above.

## Post-cutover / Hypercare

•  Two-week hypercare per migration. ELEKS on-call via Teams "GitHub Consolidation".

•  Teams channel active with named ELEKS contact and escalation path.

•  Daily standup during hypercare; issues triaged, fixes deployed, findings feed into Lessons Learned (task DEVOPS-14780).

•  Source org kept in read-only state until decommission is approved.

•  Audit logs from the source org preserved per HIPAA retention (7–8 years) — target archival system [TBD] (Splunk index name?). Verify logs are actively streaming to Splunk before decommission — confirm the audit-log stream is configured and events are landing in the target index:

gh api /orgs/<DESTINATION_ORG>/audit-log --jq 'length'   # confirm audit-log access

Then check the Splunk index is receiving events (search the index for recent GitHub audit events); do not approve decommission until streaming is confirmed.

## Post-migration integrity checks

Automated per repo. Fail → block sign-off. Both source and target are on github.com (org-to-org).

check_repo() {

local repo=$1 src_org=$2 tgt_org=$3

# 1. Commit count parity (default branch)

src=$(gh api graphql -f query='{ repository(owner:"'$src_org'",name:"'$repo'"){defaultBranchRef{target{...on Commit{history{totalCount}}}}}}' \

| jq -r '.data.repository.defaultBranchRef.target.history.totalCount')

tgt=$(gh api graphql -f query='{ repository(owner:"'$tgt_org'",name:"'$repo'"){defaultBranchRef{target{...on Commit{history{totalCount}}}}}}' \

| jq -r '.data.repository.defaultBranchRef.target.history.totalCount')

[[ "$src" == "$tgt" ]] || echo "COMMIT COUNT MISMATCH: $repo src=$src tgt=$tgt"

# 2. Branch count

src_b=$(gh api repos/$src_org/$repo/branches --paginate | jq 'length')

tgt_b=$(gh api repos/$tgt_org/$repo/branches --paginate | jq 'length')

[[ "$src_b" == "$tgt_b" ]] || echo "BRANCH COUNT MISMATCH: $repo src=$src_b tgt=$tgt_b"

# 3. Tag count

src_t=$(gh api repos/$src_org/$repo/tags --paginate | jq 'length')

tgt_t=$(gh api repos/$tgt_org/$repo/tags --paginate | jq 'length')

[[ "$src_t" == "$tgt_t" ]] || echo "TAG COUNT MISMATCH: $repo src=$src_t tgt=$tgt_t"

}

SRC_ORG=<SOURCE_ORG>; TGT_ORG=<DESTINATION_ORG>

for repo in $(gh api orgs/$SRC_ORG/repos --paginate --jq '.[].name'); do

check_repo "$repo" "$SRC_ORG" "$TGT_ORG"

done > migration-integrity.log

Also confirm at the org level: teams and repo access recreated, rulesets / variables / custom properties applied (check the run summary), each migrated repo is internal with no branch protections, and the secrets report has been actioned. Sample size for full-content validation: 50 repos end-to-end per Acceptance Criteria #1.

## Troubleshooting — common failure modes

Symptoms, root cause, and recovery for the issues seen most often during migrate-org.yml runs. GEI is resumable: re-running a repo/org migration that partially completed reuses prior state and skips already-migrated content, so the standard recovery is almost always "identify the gap, then re-run scoped to the gap."

| # | Symptom | Likely cause | Recovery |
| --- | --- | --- | --- |
| T1 | Workflow ends but destination repo count < source; some repos missing | Runner job hit the 6h GitHub-hosted limit or the workflow timeout-minutes (org job is set to 1440); GEI archive generation/import still running when the runner was killed | Re-run migrate-org.yml for the same org — GEI resumes and imports the missing repos (see T-runbook below). Diff source vs dest repo lists first. |
| T2 | Single large repo fails: archive generation timed out / The migration ... failed | Repo exceeds GEI size limits (>~20 GB or LFS/large blobs); archive export or S3 upload timed out | Migrate that repo on its own with gh gei migrate-repo; for oversized repos, clean history/LFS or raise a GitHub Support ticket. Track in the failures list. |
| T3 | HTTP 502/503 or rate limit exceeded mid-run | Source or target API throttling under concurrent load | Wait for the rate-limit window to reset, then re-run; reduce concurrency (GHES fallback max_concurrent) — org path is a single GEI call so mostly just retry. |
| T4 | Proxy / network error reaching *.s3.amazonaws.com | Corporate proxy not bypassed for the S3 archive bucket | Confirm the no_proxy/NO_PROXY list in the workflow includes .s3.amazonaws.com and the migration bucket (already set in migrate-org.yml); check egress on the runner host. |
| T5 | Bad credentials / Resource not accessible | SOURCE_GITHUB_COM_TOKEN or DEST_GITHUB_TOKEN expired or missing scopes/SSO authorization | Regenerate PATs with repo, admin:org, workflow, read:packages (source) and admin:org, workflow, write:packages (dest); authorize SSO for the enterprise; update the Actions secrets. |
| T6 | Org migration succeeds but teams/members empty | Expected — GEI migrates teams + access but not membership | Provision membership via IIQ/SCIM (see Teams & membership / AI-1). Not a failure. |
| T7 | Rulesets/variables/custom-properties missing after run | The apply-org-assets job failed or a toggle was false, or ruleset returned 422 (already exists) | Re-run with the toggles true; review the job log — 422 on a ruleset is a benign "already exists" warning. Re-map bypass actors (AI-2). |
| T8 | Secrets absent on destination repos | Expected — GEI reports secret names only, never values | Run the org-migration/ secrets pipeline (CyberArk) — see Automating secrets & asset migration below (AI-3). |
| T9 | PR/issue authors show as mannequin | Expected — GEI maps source users to mannequins | Run reclaim-mannequins.yml after IIQ identities exist (Mannequin reclaim section). |

### T-runbook — recover from a partial/timed-out org migration (T1)

This is the exact case in the referenced run (some repos not imported because the runner timed out).

SRC=<SOURCE_ORG>; DST=<DESTINATION_ORG>

# 1. Diff what actually landed vs the source

gh api orgs/$SRC/repos --paginate --jq '.[].name' | sort > src-repos.txt

gh api orgs/$DST/repos --paginate --jq '.[].name' | sort > dst-repos.txt

comm -23 src-repos.txt dst-repos.txt > missing-repos.txt

echo "Missing $(wc -l < missing-repos.txt) repos:"; cat missing-repos.txt

# 2a. Re-run the whole org migration — GEI resumes and only imports the gap

#     (trigger migrate-org.yml again with the same inputs), OR

# 2b. Re-migrate only the missing repos individually (faster for a small gap)

while read -r repo; do

gh gei migrate-repo \

--github-source-org "$SRC" --source-repo "$repo" \

--github-target-org "$DST" --target-repo "$repo" \

--github-target-enterprise hcsc \

--github-source-pat "$SRC_PAT" --github-target-pat "$DST_PAT" \

--verbose 2>&1 | tee "reimport-$repo.log"

done < missing-repos.txt

# 3. Re-run integrity checks (previous section) and re-apply post-migration

#    (internal visibility, branch-protection removal) for the newly imported repos.

Prevention for large orgs: split very large source orgs into batches (run migrate-org.yml is all-or-nothing per org, so for orgs with many huge repos, pre-migrate the largest repos individually with migrate-repo first, then run the org migration for the remainder). Use the code-scanning-large / self-hosted runner (already selected) to avoid the 6h hosted-runner ceiling, and keep the job timeout-minutes: 1440.

Where to look: the run's migrate_org.log artifact (full gh gei --verbose output) and the workflow Summary (successes list + "Secrets (Manual Action Required)" table). GEI also prints a migration ID; gh gei wait-for-migration --migration-id <id> re-attaches to an in-flight migration to watch it to completion.

## Automating secrets & asset migration (org-to-org, non-GEI)

Everything GEI does not carry can be automated with the org-migration/ toolkit plus a small "org-assets" step, so a full run is repeatable and auditable instead of manual. Target flow:

flowchart LR

A[migrate-org.yml<br/>GEI org migration] --> B[org-assets replay<br/>rulesets/vars/custom-props]

A --> C[org-migration audit]

C --> D[secrets pipeline<br/>list -> CyberArk -> restore]

C --> E[packages<br/>container + ecosystems]

D --> F[verify names/scopes]

E --> F

B --> F[post-migration integrity]

### 1. Secrets — automated export/import \\

Two proposals are on the table for moving secret values (GEI never carries them). Proposal A brokers values through CyberArk; Proposal B uses encryption at rest with a two-run copy/decrypt. Both respect the same hard constraint: a secret value is only readable inside a workflow in the source repo (never via the REST API), so the export half must run as a temporary in-repo workflow..

#### Proposal A — export/import via CyberArk (current toolkit)

Values are never readable from the GitHub API, so the toolkit brokers them through CyberArk (the enterprise source of truth), not a plaintext dump. Pipeline (org-migration/, driven by config.yml):

cd org-migration

cp config.example.yml config.yml   # set source.org, dest.org, cyberark.url/username/safe

export SOURCE_TOKEN=... DEST_TOKEN=... CYBERARK_PASSWORD=...   # via Actions secrets, never in the file

python main.py --config config.yml audit     # report repos/orgs with secrets & packages

python main.py --config config.yml secrets    # list -> import to CyberArk -> restore to dest

What the secrets command does, end-to-end (see secrets/*.py):

1.  `list-repos-with-secrets` — enumerates repo/org/environment secret names on the source.

2.  `deploy-cyberark-importer` — deploys a temporary importer workflow that reads each secret inside the source repo (the only place the value is available) and stores it in the CyberArk safe — values never transit a local disk in plaintext.

3.  `restore-secrets-from-cyberark` — pulls from CyberArk and recreates each secret on the destination via the REST API, preserving scope (repo vs environment vs org) and visibility.

4.  Importer workflows are removed afterward unless options.skip_cleanup: true.

Verification (names/scopes only, values are opaque):

diff <(gh api orgs/<SOURCE_ORG>/actions/secrets --jq '.secrets[].name' | sort) \

<(gh api orgs/<DESTINATION_ORG>/actions/secrets --jq '.secrets[].name' | sort)

#### Proposal B — encryption at rest, two-run copy/decrypt (no CyberArk)

[Proposed — for next meeting] Removes the CyberArk dependency. A secret value is encrypted at rest the moment it is read on the source, the encrypted bundle is copied to the destination context, and it is decrypted only during a second run on the destination org. Plaintext exists only in memory, briefly, inside each run — never on disk, never in an artifact, never in CyberArk.

Reference Encrypting secrets for the REST API - GitHub Docs

Key model (asymmetric — recommended). Generate an age (or GPG) keypair offline:

•  The public key encrypts on the source (Run 1). It can decrypt nothing, so exposing it is harmless.

•  The private key decrypts only on the destination (Run 2). It is stored as an Actions secret (AGE_PRIVATE_KEY) used only by Run 2, and is destroyed/rotated after cutover.

•  Because Run 1 never holds the private key, a compromise of the source runner cannot reveal any secret value.

# One-time, offline (secure workstation). Keep the identity file out of git.

age-keygen -o age-identity.txt

# -> Public key: age1xxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxq9d8y7

# Store the public key as AGE_RECIPIENT (used by Run 1).

# Store the private line ("AGE-SECRET-KEY-1...") as the AGE_PRIVATE_KEY Actions secret (Run 2 only).

Run 1 — export + encrypt (on the source org). Values are only readable inside a workflow in the source repo, so this is a temporary in-repo importer workflow (same access pattern as Proposal A, minus CyberArk). For each secret it holds the value only in memory, encrypts it to the age recipient, and appends the ciphertext to a bundle:

# Runs inside the source repo; SECRET_VALUE arrives via ${{ secrets.<NAME> }} in the workflow.

encrypt_secret() {

local scope=$1 name=$2 visibility=$3 value=$4   # value only in memory

local ct

ct=$(printf '%s' "$value" | age -a -r "$AGE_RECIPIENT")   # armored ciphertext

jq -n --arg scope "$scope" --arg name "$name" \

--arg visibility "$visibility" --arg ct "$ct" \

'{scope:$scope, name:$name, visibility:$visibility, ciphertext:$ct}'

}

# Build the encrypted bundle (one object per secret). No plaintext is ever written.

: > secrets-encrypted.jsonl

# ... loop over each repo/org/environment secret name, calling encrypt_secret ...

# echo "$(encrypt_secret repo   MY_SECRET  private "$MY_SECRET")"  >> secrets-encrypted.jsonl

Upload secrets-encrypted.jsonl as the only artifact. It contains ciphertext + names/scopes — safe to store and transfer.

Transfer. Move the encrypted bundle to the destination context — download the Run 1 artifact and hand it to Run 2 (or drop it in a short-retention blob). No decryption happens in transit.

Run 2 — decrypt + restore (on the destination org). Uses the AGE_PRIVATE_KEY (this run only) to decrypt each value in memory, then sets it on the destination. Note GitHub's own requirement: setting a secret always libsodium-seals the value against the target's public key — gh secret set does that sealing automatically, so we only decrypt then hand off the plaintext on stdin:

# AGE_PRIVATE_KEY is provided as an Actions secret; write it to a memory-backed path only.

umask 077

printf '%s' "$AGE_PRIVATE_KEY" > /dev/shm/age-identity.txt

while IFS= read -r row; do

scope=$(jq -r .scope       <<<"$row")

name=$(jq -r .name         <<<"$row")

visibility=$(jq -r .visibility <<<"$row")

# Decrypt to plaintext in memory, pipe straight into gh (which re-seals for the target).

plaintext=$(jq -r .ciphertext <<<"$row" | age -d -i /dev/shm/age-identity.txt)

case "$scope" in

org)  printf '%s' "$plaintext" | gh secret set "$name" --org  "<DESTINATION_ORG>" --visibility "$visibility" --body - ;;

repo) printf '%s' "$plaintext" | gh secret set "$name" --repo "<DESTINATION_ORG>/<repo>" --body - ;;

env)  printf '%s' "$plaintext" | gh secret set "$name" --repo "<DESTINATION_ORG>/<repo>" --env "<environment>" --body - ;;

esac

unset plaintext

done < secrets-encrypted.jsonl

shred -u /dev/shm/age-identity.txt   # destroy the private key material on the runner

Guardrails:

•  Never write plaintext or the private key to disk on a normal filesystem; use /dev/shm (memory) and shred after. Keep set +x around secret-handling steps so values are not echoed to logs.

•  Log names/scopes only — never values. Ciphertext bundle retention: short (delete after Run 2 confirms).

•  Rotate/destroy the age keypair after cutover; the AGE_PRIVATE_KEY secret is scoped to Run 2 and removed afterward.

•  Symmetric passphrase (age -p / openssl enc -aes-256-gcm) is a fallback, but then the same key exists in both runs — prefer the asymmetric keypair above.

Verification (identical to Proposal A — names/scopes only, values opaque):

diff <(gh api orgs/<SOURCE_ORG>/actions/secrets --jq '.secrets[].name' | sort) \

<(gh api orgs/<DESTINATION_ORG>/actions/secrets --jq '.secrets[].name' | sort)

A vs. B at a glance:

|  | Proposal A (CyberArk) | Proposal B (encryption at rest) |
| --- | --- | --- |
| Value store | CyberArk PVWA safe | Encrypted bundle (ciphertext only) |
| External dependency | CyberArk availability + creds | None (offline-generated keypair) |
| Where values are decrypted | On restore (from CyberArk) | Run 2 only, in memory |
| Key custody | CyberArk-managed | AGE_PRIVATE_KEY secret (Run 2), destroyed after |
| Audit trail | CyberArk native | Bundle manifest (names/scopes) + run logs |
| Best when | Enterprise mandates CyberArk as SoT | CyberArk onboarding not ready / lighter footprint |

### 2. Packages — automated

python main.py --config config.yml packages   # container (-> ghcr.io) + npm/maven/gradle/nuget/rubygems

Set packages.package_type to scope to one ecosystem; filter_package to a single package for testing.

### 3. Org assets (rulesets / variables / custom properties) — already automated

Handled by migrate-org.yml's export-org-assets → apply-org-assets jobs (toggles migrate_rulesets / migrate_variables / migrate_custom_properties). To run stand-alone (e.g. re-apply after T7) the same REST calls used by those jobs:

# Variables (values readable -> full copy)

gh api orgs/<SOURCE_ORG>/actions/variables --paginate --jq '.variables[]' \

| jq -c '{name,value,visibility}' \

| while read -r v; do

name=$(jq -r .name <<<"$v"); val=$(jq -r .value <<<"$v"); vis=$(jq -r .visibility <<<"$v")

gh api -X POST orgs/<DESTINATION_ORG>/actions/variables -f name="$name" -f value="$val" -f visibility="$vis" \

|| gh api -X PATCH orgs/<DESTINATION_ORG>/actions/variables/$name -f value="$val" -f visibility="$vis"

done

# Custom properties schema

gh api orgs/<SOURCE_ORG>/properties/schema --jq '.[]' \

| while read -r p; do name=$(jq -r .property_name <<<"$p"); \

gh api -X PUT orgs/<DESTINATION_ORG>/properties/schema/$name --input <(echo "$p"); done

### 4. One-shot orchestration

Run everything after GEI in a single command, then verify:

python main.py --config config.yml all        # audit + secrets + packages

Wrap this as a follow-on workflow (migrate-org-assets.yml) triggered on successful completion of migrate-org.yml (via workflow_run) so the non-GEI assets migrate automatically per org, with SOURCE_TOKEN / DEST_TOKEN / CYBERARK_PASSWORD supplied as Actions secrets. [Proposed — to build]

## Acceptance Criteria

Reference the companion doc GitHub-Consolidation-Acceptance-Criteria for the full acceptance criteria table. No migration signs off until all applicable criteria are verified.

## Open items ([TBD])

Tracked in Jira. Fill in before Migration / Build phase starts:

•  source_org list and their destination_org targets (one migrate-org.yml run each).

•  CyberArk PVWA URL + safe name(s) per app team (config for org-migration/).

•  CodeQL default vs advanced setup decision.

•  Copilot user provisioning method (IIQ auto vs manual list).

•  Dependabot enablement baseline.

•  HIPAA audit-log archival target (Splunk index?).

•  Sign-off record location (Confluence page per migration / Jira attachment).

_Handled by migrate-org.yml:_ org migration (gh gei migrate-org), rulesets/variables/custom-properties replay, internal visibility, branch-protection removal, source archival. _Handled separately:_ team membership (IIQ/SCIM), repo/env secrets + packages (CyberArk via org-migration/), cross-repo Actions uses: references (post-cutover rewrite), self-hosted runners (manual re-register).