# qTest Acceptance Criteria

Document Purpose

This document contains the proposed Acceptance criteria for the migration of HealthSpring (HS) qTest over to HCSC.

Contents

GitHub Project Acceptance criteria	1

## Project Acceptance criteria

Acceptance criteria for migration cutover.

| ID | Category | Criterion | Owner | How to verify | Acceptor |
| --- | --- | --- | --- | --- | --- |
|  | Precondition | Both instances are reachable and the tokens authenticate | Eleks | In the automated test Log line `REST client ready for <instance>` for source and target; no 401 in the run. | DeMarques |
|  | Precondition | The target project exists, carries the source field configuration, and the token can write to it. | Eleks | `TARGET_QTEST_PROJECT_ID`environment variable for the automated tests is set in `config/qtest.env`; the first creation returns `201`. | DeMarques |
|  | Precondition | Modules — the Test Design folder tree — exist in the target, empty folders included. | Eleks | One `id_map.json` entry per module; each file in `migration/imported/`; target screenshot per module. | DeMarques |
|  | Step | Requirements with no Jira reference are created in the target by API. | Eleks | `id_map.json` entries under `requirement`; `migration/exported/` holds no requirement left over. ¦ | DeMarques |
|  | Step | Requirements that came from Jira reappear through the reconnected integration, not by API. | Eleks | Present in the target's requirement list with the same Jira key; deliberately absent from `id_map.json`. | DeMarques |
|  | Step | Test cases exist in the target, each with its steps and attachments. | Eleks | `id_map.json` entry per test case; step and attachment counts match the exported JSON; target screenshot. | DeMarques |
|  | Step | Requirement ↔ test case traceability is rebuilt in the target. | Eleks | `linked-artifacts` on the target test case returns the requirement its source counterpart covered, by mapped id. | DeMarques |
|  | Step | Each Release / Test Plan being migrated exists in the target. | Eleks | `id_map.json` entry under `release`; file in `migration/imported/`; target screenshot. | DeMarques |
|  | Step | Test cycles exist under their release, nesting included. | Eleks | `id_map.json` entries under `test-cycle`; each cycle's parent in the target is the mapped release. | DeMarques |
|  | Step | Test suites exist under their cycle. | Eleks | `id_map.json` entries under `test-suite`; each suite's parent is the mapped cycle. | DeMarques |
|  | Step | Test runs exist under their suite and execute the right test case. | Eleks | The target run's test case id equals the mapped id of the source run's test case; count matches the baseline. | DeMarques |
|  | Step | Test logs — the execution history — are attached to their run. | Eleks | Log count per run matches the source; visible on the target run's page in the screenshot. | DeMarques |