Contents

Objective	2

Migration Tracking	2

1.	Organization / repository migration	2

2.	Teams / repository permissions	2

3.	Secrets	2

4.	Variables — Partially automated	2

5.	Environments — Automated with limitations	2

6.	Webhooks — Automated with manual dependency	2

7.	GitHub Apps — Partially automated	3

8.	Deploy keys — Automated with downstream remediation	3

9.	Packages — Automated tooling exists / Validation outstanding	3

10.	Classic branch protection — Automated	3

11.	Autolinks / GitHub Pages — Automated	3

12.	Organization settings — Partially automated / Manual	3

13.	GitHub-hosted / Enterprise runner groups — Partially automated	3

14.	HS self-hosted runners — External dependency / In progress	3

15.	Azure VNet private runners — External dependency / Decision required	4

16.	GitHub Actions OIDC — Gap / New remediation workstream	4

17.	IAM / HCSC authorization — External prerequisite / In progress	4

18.	UAT migration rehearsal — Process / Planned	4

19.	Source archive / decommission — Partially automated	4

GitHub entities that will NOT be migrated	4

References	4

## Objective

This document intends to enumerate all the elements that will be migrated and the specific approach/technique and design decisions for each.

## Migration Tracking

### Organization / repository migration

  - Automated with GEI (GitHub Enterprise Importer) in advanced mode, including parallel execution, logging, failure handling, destination cleanup, visibility configuration, and optional source archiving.

  - Preflight validation is implemented.

### Teams / repository permissions

  - Automated with GEI and custom Python scripts, executed in bash and contained in a YAML.

  - Covers the assignment of App ID-based team and the validation of destination role-team association.

  - HCSC IAM authentication remains an external prerequisite.

  - HS users retain their existing accounts; HCSC IAM defines the destination authorization model.

### Secrets

  - Move to HCSC automated with custom scripts using GitHub Rest API Encrypting Secret feature.

  - Includes temporary source workflows and destination restore.

  - Manual validation/remediation specifics described in the runbook.

### Variables — Partially automated

  - Repository-level Actions variables are supported.

  - Other variable scopes need explicit review.

### Environments — Automated with limitations

  - Environment configuration/protection settings are recreated.

  - Secrets and other associated configurations must be considered separately.

### Webhooks — Automated with manual dependency

  - Webhook definitions can be recreated.

  - Existing webhook secrets cannot be retrieved from GitHub and therefore require replacement/remediation.

### GitHub Apps — Partially automated

  - Destination App installations must already exist.

  - Automation grants migrated repositories access to matching destination installations.

  - App installation/configuration itself remains a prerequisite.

### Deploy keys — Automated with downstream remediation

  - New keys are generated because existing private keys cannot be retrieved.

  - Destination public keys are configured.

  - New private keys require CyberArk/downstream consumer handling.

### Packages — Automated tooling exists / Validation outstanding

  - Container packages and several package ecosystems have migration tooling.

  - Inventory, authentication/tool readiness and package-specific testing still need confirmation.

  - Existing migration verification does not provide complete package validation.

### Classic branch protection — Automated

  - Classic branch protections are handled.

  - Repository rulesets are not covered and should be a separate manual/remediation item.

### Autolinks / GitHub Pages — Automated

  - Migration tooling exists.

  - Include post-migration validation in acceptance criteria.

### Organization settings — Partially automated / Manual

  - Audit/discovery tooling exists.

  - IP allowlist migration tooling exists but isn't part of the full migration pipeline.

  - OAuth restrictions and some enterprise/org configuration require manual HCSC configuration.

### GitHub-hosted / Enterprise runner groups — Partially automated

  - Enterprise runner-group sharing automation exists.

  - Previously prepared HCSC runner definitions can be tracked separately from the remaining runner work.

### HS self-hosted runners — External dependency / In progress

  - Existing HS runner VMs will be reused.

  - This is not automated by the migration repository.

  - HS/HCSC Networking must establish the approved path through the HCSC proxy.

  - HCSC GitHub Admin must handle destination registration/groups/access.

  - UAT requires special handling so existing HS runner registrations aren't disrupted.

### Azure VNet private runners — External dependency / Decision required

  - Not handled by the migration repository.

  - Destination networking architecture and implementation responsibility must be tracked separately.

### GitHub Actions OIDC — Gap / New remediation workstream

  - Not covered by existing migration tooling.

  - Inventory repositories using OIDC and immutable/custom subject claims.

  - Identify external Azure/AWS/GCP trust relationships.

  - Validate destination claims during UAT.

  - Update external federated credentials/trust policies where required.

### IAM / HCSC authorization — External prerequisite / In progress

  - Not an IAM migration.

  - HS users retain existing accounts.

  - HS Okta/group/member information provides the baseline.

  - HCSC IAM must define and implement the destination authorization model.

### UAT migration rehearsal — Process / Planned

  - Existing scripts provide most of the technical pieces needed for the rehearsal.

  - The complete temporary-org → migration → remediation → validation → acceptance → production process is governance/runbook work rather than a single automated workflow.

### Source archive / decommission — Partially automated

  - Repository archiving is supported.

  - Complete HS organization/integration decommissioning remains a controlled post-migration activity.

## GitHub entities that will NOT be migrated

describe

## References

- Runbook link: GitHub-Consolidation-Runbook.docx

- Test Strategy Plan <<Link>>