# GitHub Quality Plan

Document Purpose

This document contains the proposed Acceptance criteria for the migration of HealthSpring (HS) GitHub Enterprise into the HCSC Zilverton organization.

Contents

Universal acceptance principles	1

GitHub Project Acceptance criteria	2

## Universal acceptance principles

These principles apply across the tool workstream:

- Verification evidence is documented in writing. Verbal sign-off is not sufficient.

- Where a criterion cannot be verified at cutover (e.g. long-term performance), a measurement window is defined explicitly (typically 2 weeks of hypercare).

- Hypercare engagement is required for two weeks post-cutover, supporting both criterion verification and operational stabilization.

- Material scope changes detected during migration trigger SOW change orders with revised criteria. Original criteria remain in effect until change order is signed.

- HCSC target IAM provisioning is a precondition for user-facing acceptance. The destination IAM team owns its target identity, App ID, role, group and user model; source Okta/application identities are not migrated as part of the GitHub migration.

- Where HCSC procurement, IAM, GitHub administration, runner/platform, or other HCSC actions are prerequisites, absence at the required migration gate blocks progression and is not an ELEKS SLA breach.

Final gate: system in production and evaluated at end of Hypercare period (gate for Hypercare exit).

## GitHub Project Acceptance criteria

Acceptance criteria for migration cutover.

| ID | Category | Criterion | Owner | How to verify | Acceptor |
| --- | --- | --- | --- | --- | --- |
| 1 | Functional | All approximately 2,250 HS repositories migrated from HS Zilverton are accessible in HCSC Zilverton with Git content, branches, tags, and history/logs preserved. | ELEKS | Automated migration validation across all repositories, with repository-level status/evidence retained. Perform representative end-to-end integrity checks and investigate exceptions. | Lee Foster; Jeremy Upright (escalation) |
| 2 | Functional | GitHub Actions workflows are operational in HCSC Zilverton using the HCSC target runner model and required target-side identity, access, secrets, and infrastructure configuration. | ELEKS / HCSC GitHub Admin / HCSC Infra | Before full migration, confirm target runner groups, runners, labels, capacity, connectivity, ownership, and required access. After repository migration, bind repository access as required and execute representative workflows on each required runner/label pattern. | Lee Foster; Mindi Ferris |
| 3 | Functional | Repository metadata and configuration are migrated or recreated according to the approved migration coverage: GEI-supported content/configuration, custom-script coverage, and documented manual post-migration activities. | ELEKS | Validate migrated configuration against source inventory/snapshots and migration evidence. Confirm completion of required manual gaps, including environment controls, deploy keys, GitHub Apps, webhook re-enablement/secrets, and repo-level Actions variables where applicable. | Lee Foster |
| 4 | Functional | GHAS controls required by the HCSC target state (CodeQL, Dependabot, Secret Scanning and applicable policies) are enabled and operational on migrated repositories. Historical alerts are not required to be recreated where the platform/API does not support migration. | HCSC InfoSec | Validate required GHAS controls/policies in HCSC Zilverton and run/re-run applicable scanning after migration. Confirm representative repositories produce expected scanning results and document any non-migratable historical state. | Lee Foster; HCSC ITQA team |
| 5 | Functional | Copilot provisioning operational for migrated HS users per HCSC Copilot Business model | HCSC InfoSec | Sample HS users validated for Copilot access on HCSC tenancy. | Lee Foster; Mindi Ferris |
| 6 | Functional | HCSC target IAM groups, roles and provisioning required for migrated HS users are established according to the HCSC IAM target model, and GitHub teams/repository permissions are aligned to that model. Source Okta/application identities are not migration objects. | HCSC IAM | HCSC IAM confirms target role/group readiness. Validate representative users across roles and reconcile GitHub external groups/teams and repository permissions. Target App IDs, user IDs and role identifiers are managed under the destination IAM plan. | Lee Foster; Jeremy Upright (escalation) |
| 7 | Data integrity | Repository content integrity: git tree, commit history, all branches and tags preserved without loss | ELEKS | Hash comparison on representative sample. Outlier ~100GB repo validated end-to-end. | Lee Foster |
| 8 | Data integrity | Pull request and issue comment history preserved with original timestamps and authorship | ELEKS | Sample 50 PRs and 50 issues compared HS source vs HCSC target. | Lee Foster |
| 9 | Data integrity | Repository access and settings are correctly established in HCSC Zilverton using GEI, custom automation, or documented manual recreation as applicable, including teams, permissions, branch protections, webhooks, secrets, variables, environments and other required controls. | ELEKS | Compare target state with approved source inventory and target-state requirements. Use automated reports/reconciliation where available and record completion/evidence for manual post-migration configuration. | Lee Foster |
| 11 | Operational | HCSC Zilverton runner baseline is prepared before full migration, and migrated repositories/workflows are associated with the required target runner groups/labels after repository creation. Source runner configuration is not migrated by GEI or the custom migration scripts. | HCSC Infra / HCSC GitHub Admin | Pre-migration: validate runner groups, registered runners, labels, access model, network connectivity, capacity and ownership. Post-migration: configure repository access/bindings and execute representative workflows. Source runner infrastructure is retained/decommissioned according to the cutover/decommission plan. | Lee Foster; Mindi Ferris |
| 12 | Operational | After successful migration and cutover, HS Zilverton source repositories are archived. If a migrated repository has a blocking issue, the corresponding source repository can be unarchived temporarily so developers can continue work while remediation is completed in HCSC Zilverton. Final decommission follows the approved program timeline. | HCSC DevOps | Confirm migrated repositories are archived in HS Zilverton after cutover and rollback procedure is documented/testable. For any rollback event, record unarchive, developer continuity, remediation, revalidation and return to archived state. Decommission timeline documented. | Lee Foster; Jeremy Upright (escalation) |
| 13 | Operational | Required HS Zilverton GitHub audit history is exported/preserved before source decommission according to HCSC compliance and retention requirements. | HCSC DevOps | Confirm audit log export/archive is completed in the HCSC-approved location and retention requirements are documented/validated. Historical audit entries are preserved as records rather than recreated in the destination GitHub audit log. | Lee Foster; Mindi Ferris |
| 14 | Operational | Operational runbook delivered to the HCSC GitHub team covering the approved migration workflow, GEI and custom automation, manual migration gaps, validation, target runner prerequisites/bindings, IAM dependencies, cutover, rollback, and operational handoff. | ELEKS | HCSC team confirms receipt and reviews a representative migration/validation/rollback scenario, including ownership of manual and platform prerequisites. | Lee Foster; Mindi Ferris |
| 15 | Compliance | Audit trail is complete for the migration: repository migration results, automated validation evidence, manual intervention/configuration records, exceptions, rollback events if any, and sign-off records. | ELEKS | Migration evidence package delivered and traceable to migrated repositories/batches and acceptance results. | Lee Foster; Mindi Ferris |

Removed:

Operational/ Migration pilot on 10-20 representative repositories completed successfully before broad rollout / Pilot report delivered. Lessons learned documented. Separate pilot and standalone Discovery / Assessment phases were removed; required inventory/readiness checks are incorporated into migration preparation and the full migration workflow.