GitHub Migration – Target Runner Readiness Request

Request to HCSC GitHub / Actions Administration Team

Origin: HS Zilverton  |  Destination: HCSC Zilverton

# 1. Purpose

Define the runner preparation required in HCSC Zilverton before the full GitHub migration and the repository-specific runner work required after migration. This is aligned with the current RACI: runner infrastructure is a manual/platform responsibility and is not migrated by GEI or by the reviewed custom migration workflows.

# 2. Scope and Current Tooling Boundary

The migration workflows use existing self-hosted runners and include runner cleanup/hygiene, but they do not migrate runner configuration from HS Zilverton to HCSC Zilverton.

No source runner inventory export is implemented.

No runner group export/import is implemented.

No runner creation or registration automation is implemented.

No runner label migration is implemented.

No repository/organization runner access-policy migration is implemented.

No target runner binding validation is implemented.

Existing runner automation selects existing test/prod runners for migration jobs and cleans stale runner workspaces.

# 3. Request to HCSC GitHub / Actions Administration Team

Please prepare a target runner baseline in HCSC Zilverton before the full migration. The goal is to have execution infrastructure available and tested before repositories are migrated, leaving repository-specific associations and final workflow validation for the post-migration window.

# 4. Pre-Migration Activities

| Area | Requested preparation |
| --- | --- |
| Runner groups | Create required target runner groups according to the approved HCSC model. |
| Runner registration | Register required self-hosted or other approved runner capacity. |
| Labels | Define labels expected by migrated workflows and replacements for labels that will change. |
| Platforms | Provide required operating systems and runner types. |
| Tools | Provide required runtimes, SDKs, CLIs and container capabilities in the runner baseline. |
| Network/security | Validate access to required internal services, registries, package feeds, cloud/deployment endpoints, credential/security services and GitHub endpoints. |
| Capacity | Confirm migration and post-migration workflow capacity/concurrency. |
| Access policy | Define organization/enterprise runner-group access policies that can be established before repository migration. |
| Ownership | Confirm the HCSC team responsible for administration, incidents, capacity, patching and support. |
| Baseline test | Run a target-org test workflow for each required runner class/label. |

# 5. Information Required from HS Zilverton

The target team needs workload requirements rather than migration of the physical runner objects. Please collect:

Current runner groups and their purpose.

Runner labels referenced by workflows, including runs-on combinations.

Runner scope: repository, organization, or enterprise.

Repositories or workload categories allowed to use each runner group.

Operating system/platform and runner type.

Required tools, runtimes, CLIs, SDKs, container capabilities, or special hardware.

Required network destinations: internal services, registries, package feeds, cloud/deployment endpoints, and credential/security services.

Credential/secret dependencies by name or purpose only; do not capture secret values.

Expected workflow volume/concurrency and critical workloads.

Critical workflows required immediately after migration.

Current platform/support owner.

Proposed target runner group/label or known replacement requirement.

# 6. Full Migration Boundary

Runner configuration is not transferred by GEI or the current custom scripts. During the full migration, repositories and supported/custom-covered GitHub assets follow the established migration process. The target runner baseline should already be operational.

# 7. Post-Migration Runner Activities

Associate migrated repositories with the appropriate target runner groups where selected-repository access is required.

Verify runner-group access policies against migrated repositories.

Confirm workflow runs-on labels resolve to intended HCSC runners.

Execute representative tests for every required runner class/label.

Execute critical workflows required for cutover acceptance.

Record failed bindings, unavailable labels, capacity issues, or network restrictions and assign remediation owners.

Confirm runner readiness before affected repositories are accepted for normal development in HCSC Zilverton.

# 8. Acceptance Criteria

☐ Required HCSC runner groups and capacity exist before full migration.

☐ Required target labels are defined and documented.

☐ Source label requirements have an approved target equivalent or documented exception.

☐ Required network/security connectivity is validated.

☐ Runner ownership and operational support are confirmed.

☐ At least one pre-migration test workflow succeeds for each required runner class/label.

☐ After migration, repository-specific runner access is configured where required.

☐ Critical migrated workflows successfully schedule and execute on intended target runners.

☐ Any deferred or unsupported requirement has an owner, impact, and remediation plan.

# 9. RACI Alignment

| Stage | Timing | Responsible | Accountable | Consulted | Informed |
| --- | --- | --- | --- | --- | --- |
| Target Runner Readiness | Before migration | HCSC GitHub / Actions Platform Team | HCSC GitHub Platform Owner | HS Platform/DevOps, ELEKS, Security/Network, application owners | Migration team, repo owners, program management |
| Runner Association & Validation | After migration | HCSC GitHub / Actions Platform Team + repository owners | HCSC GitHub Platform Owner | ELEKS migration team, application owners | Development teams, program management |

# 10. Requested Confirmation

Please confirm the target runner model, responsible HCSC platform owner, required source information, runner groups/labels to be prepared, capacity/network prerequisites, and the date by which the pre-migration runner baseline can be validated. Any runner capability intentionally excluded should be documented as an approved exception before the full migration run.