HS Self-Hosted Runners → HCSC GitHub Connectivity Plan

Objective

Enable the existing HS on-prem self-hosted runner VMs to operate as runners for the destination HCSC GitHub organization.

The intended high-level path is:

HS On-Prem Self-Hosted Runner VMs

│

│ Existing/approved enterprise network path

▼

HCSC BlueCoat Proxy

│

│ HTTPS/443

▼

GitHub.com / HCSC GitHub Enterprise

The goal is to reuse the existing runner compute, while establishing an approved network/proxy path to the HCSC GitHub environment.

HCSC Networking / Security Team

- Confirm the BlueCoat proxy architecture shown in the current HCSC production design is the approved ingress path for the HS self-hosted runners.

- Identify the production proxy endpoints/VIPs that HS runners should use.

- Confirm the ports and protocols required between HS runner networks and the HCSC proxy infrastructure.

- Confirm that the HCSC proxy/firewall allows the GitHub endpoints required by GitHub Actions runners, primarily outbound HTTPS/443.

- Review existing proxy ACLs and determine what changes are required to permit the HS runner source networks/IP addresses.

- Confirm whether proxy authentication is required and define how the runner services will authenticate.

- Confirm whether TLS inspection is performed and provide the required corporate CA certificates/trust requirements if applicable.

- Review HCSC GitHub Enterprise IP allowlist/security restrictions and add the appropriate proxy/NAT egress addresses if required.

- Confirm DNS requirements for the GitHub endpoints.

- Coordinate any HCSC firewall/routing changes required to establish the HS → HCSC proxy path.

- Provide a test method to validate connectivity before the runners are registered with HCSC.

- Approve the connectivity pattern for production use.

HS Networking Team

- Provide the complete inventory of on-prem runner VMs that will be reused.

- Provide their:

  - Hostnames 
Datacenter: EWR (Piscataway New Jersey)
 GitHub Runner Label:  usmg-prod-RAES-windows-runner-01
 HDCIIS0PW053.healthspring.inside (10.116.48.15)

  - Non-Prod Server
 Datacenter: IAD (Ashburn, Virginia)
 GitHub Runner Label: usmg-dev-RAES-windows-runner-01
 HDCAPPXDW230.healthspring.inside (10.118.18.131)

  - IP addresses

  - Source subnets

  - Network locations: IAD (Ashburn, Virginia) and EWR (Piscataway, New Jersey

  - DNS configuration .healthspring.inside

  - Current gateway/routing configuration (TBD)

  - Current proxy configuration (TBD)

- Document how those runners currently reach the HS GitHub environment.

- Confirm network connectivity from the HS runner subnets toward the HCSC network/proxy infrastructure.

- Implement HS-side firewall and routing changes required to reach the HCSC BlueCoat proxies.

- Configure the HCSC proxy endpoints on the runner VMs where required.

- Install/trust HCSC corporate CA certificates if required by BlueCoat TLS inspection.

- Preserve existing connectivity from the runners to HS internal resources required by workflows.

Joint HCSC + HS Validation

Before repository migration, both networking teams should validate one representative runner end to end:

HS Runner VM

↓

HS Network

↓

HCSC Network

↓

BlueCoat Proxy

↓

HTTPS/443 GitHub.com

↓

HCSC GitHub Organization

The test should confirm:

- DNS resolution works.

- Proxy connection works.

- HTTPS/443 to required GitHub endpoints works.

- TLS certificates are trusted.

- GitHub Actions runner can successfully register/communicate with HCSC.

- HCSC can dispatch a test job to the runner.

- The runner can clone a repository.

- The runner can upload/download Actions artifacts as required.

- The runner retains access to required HS internal/private resources.

- A complete test workflow finishes successfully.

Important GitHub Administration Dependency

Once networking is validated, the HCSC GitHub Administrator should:

- Prepare the destination of Organization Runner Groups.

- Register/re-register the HS runner with HCSC.

- Reproduce the required runner labels.

- Configure organization/repository access.

- Validate a representative workflow.

Because this is an org-to-org migration, repository-specific runner access can be finalized as the repositories become available in the new HCSC GitHub organization.

The main output expected from the networking teams should therefore be: approved network path + required firewall/proxy changes + owners + implementation dates + successful connectivity test.