## Slide 1: GitHub Migration Migration Preparation Tests – Results and Pilot Enablement
Migration Preparation Tests validated the core technical migration approach using test GitHub organizations and repositories.
Reusable automation foundation established for the pilot:
  Preflight validation and migration readiness checks
  Repository migration and post-migration configuration activities
  Actions variables, secrets, webhooks, packages, teams and application mappings
  Jenkins integration handling and targeted rollback
  Mannequin reclamation for contributor attribution
Migration Preparation Tests findings reduce pilot uncertainty — the pilot is not starting from scratch.
Pilot will apply the framework to 10–20 representative repositories in the actual HCSC target environment.
Pilot will validate real permissions, policies, identities and integrations; measure effort and duration; identify manual exceptions; and determine production wave sizing.
Target outcome: a repeatable, measurable process that can scale across approximately 2,300 repositories.
How this helps the Pilot Migration: The Migration Preparation Tests have already completed a significant portion of the technical groundwork. The pilot can focus on adapting and validating existing automation against the actual HCSC target environment and representative repositories rather than designing the process from scratch. This reduces implementation effort and allows the pilot to concentrate on remaining gaps, migration effort and throughput, operational procedures, and readiness to scale.